# Plan: Security Strengthening — 14-Chunk Implementation Plan

Status (September 2026): Chunk 1 (written audit) delivered — see SECURITY_AUDIT_2026.md. * 2026-09-01 — Fix-first items 1–3 (the 3 Critical findings) shipped and tested. Committed as 8fa5e19. * 2026-09-02 — Chunk 2: per-IP rate limiting on all public auth endpoints (RUK-SEC-007 part 1; also closed RUK-SEC-029). Committed b0bce52. * 2026-09-03 — Chunk 2 completed: per-account lockout, 6-digit code caps, and public-form rate limiting. pm2 confirmed fork mode → no shared limiter store needed. Committed ca16129. * 2026-09-04 — Chunk 3 completed (API side): helmet security headers + HSTS, generic production 5xx + request-id correlation, CORS fail-closed (no expo wildcard), trimmed info/health endpoints. 36 tests incl. a real-server e2e; live curl -I verified. Static-site (CloudFront) headers deferred to Chunk 13. Not yet committed. * 2026-09-04 — Two Chunk-3 follow-ups pulled forward and shipped: (1) payment-controller error responses (PayPal, PagBank) no longer echo raw third-party API error detail to the browser in production — 15 tests. (2) A <meta http-equiv="Content-Security-Policy"> tag was added to the admin app and sales site (partial fix — a meta tag can’t set X-Frame-Options/HSTS/frame-ancestors); verified with a real build + browser console check on every reachable page, zero violations; 2 regression tests added. The full CloudFront Response Headers Policy (JSON + AWS console steps) for the remaining header types is ready to paste at docs/CLOUDFRONT_RESPONSE_HEADERS_POLICY.md, still pending Chunk 13 (needs AWS console access). * 2026-09-05 — Client rotated the production JWT_SECRET on the EC2 server (the main Chunk-4 client action). * 2026-09-07 — Chunk 4 (repo side) shipped: full-history secret scan of the main repo + submodule (no true secrets found); app/google-services.json and riseupkids-sale/web/.env untracked + .gitignored (both held only client-safe values); root .gitignore added; .env.example files brought current (AWS/PayPal/Vision/YouTube/Expo sections added, real Flodesk IDs → placeholders); backend/scripts/check-env.js startup guard (13 tests); pre-commit secret-scan hook (.githooks/ + .gitleaks.toml). Closes RUK-SEC-034. Still open in Chunk 4: EC2 .env permission hardening + pm2 ecosystem file, and the staging/prod credential-isolation decision.

Chunks 1–3 done. Next: Chunk 4 — secret management & repo hygiene (full git-history secret scan; .env file hardening on the VPS; the JWT_SECRET startup check already landed in the critical fixes). Outstanding client actions: (1) set/rotate a strong JWT_SECRET on the production server — the API now refuses to start without one — (2) confirm the reverse-proxy hop count for TRUST_PROXY (default 1 = single nginx) — (3) optionally set HSTS_MAX_AGE (defaults to a safe 1 day; raise once confident). Source: “Rise Up Kids — Security Strengthening Implementation Plan” (client PDF, 5-phase draft) + client follow-up email (COPPA/privacy, backup/recovery, webhook protections, logging hygiene, mobile security). Scope: backend/ (Express + MongoDB API), frontend/ (Vite admin/web LMS), app/ (Expo React Native), riseupkids-sale/ (marketing site submodule), plus organizational and infrastructure controls. Audience: Engineering + client review. Related: [[admin-module-access-control]] pattern for protect + authorize('admin'), [[notification-system-v1]] for the “a phase is not done until its written tests pass” rule this plan follows.

## How to read this plan

The client PDF proposed 5 phases. This document keeps every task from that PDF and re-cuts the work into 14 sequenced chunks so each one is small enough to implement, review, test end to end, and ship independently.

Two changes from the PDF, both requested by the client:

- Chunk 1 is a full written security audit — a real assessment document, not a checklist. Every later chunk traces back to a numbered finding in it. Nothing else starts until Chunk 1 is delivered and reviewed.

- The client’s five follow-up items are pulled forward and given their own chunks rather than being deferred to “Phase 5 / later”:

  - Child privacy & COPPA/LGPD data handling → Chunk 7

  - Webhook protections (Stripe / PayPal / PagBank) → Chunk 8

  - Logging hygiene for sensitive data → Chunk 6

  - Backup / recovery operational details → Chunk 14 (runbook) with prep in Chunk 13

  - Future mobile-specific security → Chunk 11

### “Proper end-to-end testing” — what each chunk must deliver

Every chunk (2–14) is not done until all four of these pass:

| Layer | Meaning |
| --- | --- |
| Unit / integration tests | New backend/tests/*.test.js, frontend Vitest, or app Jest files committed with the change. Follows the existing npm test setup in each workspace. |
| End-to-end scenario (staging) | A scripted run against the deployed staging stack (real API + real MongoDB Atlas staging + real app build where relevant) proving the control works and does not break a normal user journey. Each chunk lists its E2E scenarios explicitly. |
| Negative / abuse test | An explicit attempt to bypass or break the control (replay the webhook, brute the login, request another user’s object, etc.) that must fail closed. |
| Exit criteria sign-off | The chunk’s checklist is ticked in this file and the client is notified. |

A checks-only GitHub Actions workflow (Chunk 5) runs the unit/integration layer on every push/PR — it never deploys. The E2E and abuse layers are run by the engineer against staging (or a scratch target / production-safe passive scan where no staging exists) and recorded in the chunk’s PR description and the pre-deploy checklist.

## Current system — security-relevant facts (from the code)

Established by reading the repo on 2026-09-01. Chunk 1 will formalize and expand this.

| Area | Today | File(s) |
| --- | --- | --- |
| Auth | JWT bearer only. jwt.verify with JWT_SECRET. No refresh token, no revocation, no “sign out everywhere”. | backend/middleware/auth.js, backend/services/auth.services.js:101 |
| JWT lifespan | JWT_EXPIRE ¦¦ '7d' for every role including admin. | backend/services/auth.services.js:102 |
| Admin login | Already has email 6-digit OTP as a second step (verifyLoginOtp). Parents/teachers have no 2FA. | backend/routes/auth.routes.js:45, backend/services/auth.services.js:27 |
| Rate limiting | None. No express-rate-limit, no login lockout, no helmet, no express-mongo-sanitize, no hpp. | backend/server.js (confirmed absent) |
| Account lockout | None. Failed logins are not counted. | backend/services/auth.services.js |
| Security headers | None (no Helmet). | backend/server.js:102 |
| Error responses | errorHandler returns err.message always; stack only in development. Raw console.error(err) on every error. | backend/middleware/errorHandler.js |
| CORS | Env-driven allow-list in prod; permissive localhost/Expo regex in dev; credentials: true; allows no-origin/null for native builds. | backend/server.js:83 |
| Logging | morgan('combined') in prod. No field redaction anywhere. console.* used directly across services. | backend/server.js:103 |
| Stripe webhook | Signature verified via stripe.webhooks.constructEvent with raw body. Idempotency via StripeWebhookEvent model. | backend/middleware/stripeWebhook.js, backend/models/StripeWebhookEvent.js |
| PagBank webhook | SHA256 token-rawBody check with crypto.timingSafeEqual; API-ownership fallback when signature fails; fingerprint de-dupe. | backend/services/pagseguroWebhook.service.js |
| PayPal | No webhook. Client calls POST /api/paypal/capture-order (protect + authorize('parent')); server captures via PayPal API. Trusts client-supplied orderID. | backend/routes/paypal.routes.js:23, backend/services/paypalService.js:231 |
| File uploads | multer + multer-s3. MIME/size validation to be confirmed in audit. | backend/middleware/upload.js |
| Media delivery | S3 + CloudFront; resolveMediaDeliveryUrl.util.js; signed-URL coverage to be confirmed. | backend/utils/resolveMediaDeliveryUrl.util.js |
| Mobile token storage | @react-native-async-storage/async-storage (plaintext). No expo-secure-store. | app/store/useAuthStore.ts, app/package.json |
| Input validation | express-validator is a dependency; coverage is partial and per-route. | backend/package.json |
| Child data | Children are not User accounts — ChildProfile under a parent. Kids Wall has a consent model + migration. Account deletion pipeline exists (deletionScheduler, AccountDeletionRequest). | backend/models/ChildProfile.js, backend/models/KidsWallPost.js, backend/jobs/deletionScheduler.js |
| CI/CD | None. No .github/workflows. No automated npm audit, SAST, DAST, secret scanning, or test gate. | repo root |
| Deployment (current, manual) | Frontend / sales: npm run build → upload dist/ to an S3 bucket → CloudFront invalidation. Backend: on the server, git pull → npm install → pm2 restart all. Self-hosted VPS with pm2; reverse proxy (nginx assumed — confirm). No staging/prod separation confirmed. Historic config shows the API addressed as http://<ip>:5000/api — confirm TLS termination in the audit. | frontend/DEPLOYMENT_GUIDE.md, frontend/S3_DEPLOYMENT_CONFIG.md |
| Secrets | .env files are git-ignored; only .env.example is tracked (app/, backend/). Runtime secrets live in .env on the VPS. Not yet scanned across full history / the riseupkids-sale submodule. | backend/.gitignore, git ls-files |
| Repo shape | Monorepo; riseupkids-sale is a git submodule (separate GitHub repo). Remote on GitHub (backend deploy is git pull). | .gitmodules |

## Deployment model (current) and how these chunks fit it

There is no CI/CD pipeline. Deploys are manual:

| Target | Steps today |
| --- | --- |
| frontend/ and riseupkids-sale/web/ | npm run build → sync dist/ to the S3 bucket → create a CloudFront invalidation |
| backend/ | SSH to the VPS → git pull → npm install → pm2 restart all |

This plan does not ask the client to adopt a full pipeline. It adapts:

- Security checks (Chunk 5) run as a lightweight GitHub Actions workflow that only tests and scans — it never deploys, so it doesn’t disturb the manual process. There is also a local npm run security:check and a written pre-deploy security checklist for when Actions isn’t wanted.

- Header / TLS / edge controls (Chunks 3, 13) are configured where the traffic actually flows: CloudFront Response Headers Policies for the two static sites, nginx (reverse proxy) for the API. Not a PaaS.

- Secrets (Chunk 4) are hardened in place: .env file permissions, a dedicated deploy user, a pm2 ecosystem file, keeping .env out of any served directory. A managed secrets service is noted as optional/later, not required.

- Infrastructure hardening (Chunk 13) targets a single VPS + pm2 + nginx + S3/CloudFront + MongoDB Atlas — OS hardening, firewall, fail2ban, TLS via nginx + certbot, Atlas IP allowlist = the server’s egress IP.

- Rollback: frontend = re-sync a previous dist (enable S3 bucket versioning) + invalidate; backend = git checkout <previous-sha> && npm install && pm2 restart all. Chunk 14 documents this as the recovery path.

- Backups (Chunk 14): MongoDB Atlas snapshots (or a mongodump cron to offsite storage), S3 versioning + lifecycle, and an offline copy of .env / nginx / pm2 config.

Open questions for the client (feed Chunk 1): 1. Is pm2 restart all running the API in cluster mode (multiple workers)? If so, rate-limit and lockout state (Chunk 2) needs a shared store (Redis or Mongo), not in-memory. 2. Does the API terminate HTTPS today (nginx + cert), or is it still http://<ip>:5000? 3. Is there a separate staging server/bucket, or only production? 4. Who has SSH access to the VPS and AWS console access?

## Chunk map (PDF phase → chunk)

| PDF phase | Chunks |
| --- | --- |
| — (client request) | 1 — Written security audit |
| Phase 1 — Quick Security Wins | 2, 3, 4, 5 |
| (client add) Logging hygiene | 6 |
| (client add) Child privacy / COPPA | 7 |
| (client add) Webhook protections | 8 |
| Phase 2 — Authentication & Session Hardening | 9, 10, 11 |
| Phase 3 — API, Data & Media Protection | 12 |
| Phase 4 — Infrastructure & Monitoring | 13, 14 |
| Phase 5 — Advanced Security Assurance | 14 (pentest, recurring reviews, SAST/DAST folded into 5) |
| Organizational Security Requirements | Chunk 1 (assessment) + Chunk 4 (secrets) + Chunk 14 (process) |
| Incident Response Plan | Chunk 14 |

flowchart TD
  C1[1 Written Audit] --> C2[2 Rate limit + lockout]
  C1 --> C3[3 Headers + error hygiene]
  C1 --> C4[4 Secrets + repo hygiene]
  C4 --> C5[5 Security scanning + checks]
  C1 --> C6[6 Logging hygiene]
  C1 --> C7[7 Child privacy / COPPA]
  C1 --> C8[8 Webhook hardening]
  C2 --> C9[9 Session: refresh + revoke]
  C9 --> C10[10 2FA + password policy]
  C9 --> C11[11 Mobile app security]
  C1 --> C12[12 Validation / IDOR / uploads / signed media]
  C5 --> C13[13 Infrastructure hardening]
  C13 --> C14[14 Monitoring, backup/recovery, IR, pentest]

Chunks 2, 3, 4, 6, 7, 8, 12 depend only on Chunk 1 and can be parallelized across engineers. 5→13→14 and 9→10/11 are the serial spines.

## Chunk 1 — Full Written Security Audit (this is “Phase 1”)

Goal: Produce a written security assessment of the whole platform that becomes the backlog for Chunks 2–14. No code changes in this chunk.

### Deliverable: docs/SECURITY_AUDIT_2026.md

Required sections:

- Scope & methodology — what was reviewed (commit SHA per workspace + the riseupkids-sale submodule SHA), tools used, what was explicitly out of scope.

- Architecture & data-flow diagram — every trust boundary: browser/admin, Expo app, API, MongoDB Atlas, S3/CloudFront, Stripe, PayPal, PagBank, Google (Meet/Vision/YouTube), mail provider (SMTP), Expo push/FCM/APNs.

- Asset & data inventory — every collection in backend/models/, classified: public / internal / PII / child PII / payment / credential. Explicitly flag ChildProfile, ChildStats, KidsWallPost, User, PasswordResetToken, LoginOtpToken, PagSeguroCheckout, StripeWebhookEvent, AccountDeletionRequest, Media.

- Threat model — STRIDE per trust boundary. Priority abuse cases: account takeover (parent/admin), child-data exfiltration, IDOR across childId/parentId, payment activation without payment, webhook forgery, media URL sharing, secret leakage.

- Findings register — every finding gets: ID (RUK-SEC-001…), title, severity (Critical/High/Medium/Low/Info) using CVSS-style reasoning, affected files, reproduction steps, recommended fix, owning chunk (2–14).

- Authentication & session review — JWT config, 7-day admin tokens, OTP flow, password reset (PasswordResetToken, 16-min expiry), forgotPassword user-enumeration check, logout behavior (currently client-side only).

- Authorization / IDOR review — sample every route family for object-level checks: course-progress, children, kids-wall, star-cam, parent-dashboard, cms-books, program-materials, module-access, notifications inbox. Confirm each cross-references req.user.

- Input handling review — express-validator coverage gap list; NoSQL operator injection ($where, $gt in query objects); mass-assignment on User/ChildProfile updates.

- Payments & webhooks review — Stripe / PagBank / PayPal paths; can a subscription be activated without a verified payment event? Replay and idempotency analysis.

- File upload & media review — multer/multer-s3 config, MIME allow-list, size caps, path traversal in SCORM/HTML5 zip extraction (adm-zip), signed-URL coverage for private media, /uploads, /scorm, /html5 static exposure.

- Secrets & configuration review — .env.example diff vs required vars, JWT_SECRET strength policy, full git-history secret scan (all workspaces + submodule), third-party token scope (Stripe restricted keys? AWS IAM least-privilege? Google service account scope?).

- Logging & privacy review — what morgan and console.* currently emit; any tokens/passwords/OTP/PII in logs; log retention and access.

- Child privacy / COPPA / LGPD gap analysis — consent capture, data minimization, retention, deletion, third-party sharing (Vision API images, Kids Wall), age gating, privacy policy alignment.

- Infrastructure review (as far as visible) — hosting, TLS/HSTS, MongoDB Atlas network access list, backup configuration, WAF/CDN, secret storage in the deploy platform.

- Dependency review — npm audit snapshot for backend/, frontend/, app/, riseupkids-sale/web/; flag unmaintained/critical packages (multer@1.x LTS status, etc.).

- Organizational controls review — MFA status on: email, hosting, MongoDB Atlas, Stripe/PayPal/PagBank, GitHub, domain registrar, Apple/Google developer accounts. Password manager usage, least-privilege access, deployment approval logs.

- Prioritized remediation roadmap — the 14-chunk ordering, adjusted if findings demand it, with a severity-weighted “fix first” list.

### End-to-end testing for Chunk 1

The audit has no runtime change to test, but every finding must be evidence-backed:

- Each Critical/High finding includes a working reproduction on staging (script, curl, or screen recording) attached to the finding.

- Each finding names the exact test that Chunk N will add to prove the fix (so Chunk N’s test list is pre-written here).

- Audit is reviewed live with the client; severity and ordering agreed in writing.

### Exit criteria

- docs/SECURITY_AUDIT_2026.md delivered (2026-09-01) — all 17 sections, 36 findings (3 Critical, 10 High, 16 Medium, 7 Low/Info).

- Findings register has an owning chunk for every finding (see audit §17).

- Every Critical finding has an attached reproduction (live-route or process-boot repro, since no staging URL exists yet — see audit Appendix B). High/Medium/Low repros still pending a staging URL.

- Client has reviewed and signed off on severity + chunk ordering.

- Re-ordering note written — see “Fix-first” below and audit §17.

### Fix-first (raised by the audit — do before working the plan in order)

Items 1–3 are done (2026-09-01). Each fix has automated tests plus a live/manual reproduction proving the original PoC no longer works — see SECURITY_AUDIT_2026.md for the transcripts. Item 4 is still open.

| # | Finding | Why it can’t wait | Chunk | Status |
| --- | --- | --- | --- | --- |
| 1 | RUK-SEC-001 — unauthenticated arbitrary file read via GET /api/scorm/:id/wrapper path traversal | Reads backend/.env → every secret → forge admin JWT → total compromise | 12 | Done — hardened in place (mandatory token + path-containment check), not removed; see note below |
| 2 | RUK-SEC-002 — POST /api/auth/register accepts role:"admin" | Anyone becomes admin (OTP goes to their own inbox) | 2 | Done — public registration now always creates role: 'parent', unconditionally |
| 3 | RUK-SEC-003 — confirm/rotate production JWT_SECRET; add startup strength assertion | If weak, all JWTs forgeable | 4 | Done (code side) — server now refuses to boot on a missing/weak secret. Client action still needed: set/rotate the real JWT_SECRET on the production server, or the API won’t start |
| 4 | RUK-SEC-004 — three unauthenticated GET endpoints return a full JWT keyed on a payment/session id in the URL | Account takeover from a logged/leaked id | 8 | Open — larger change, scheduled with Chunk 8 |

On RUK-SEC-001 specifically: the fix shipped is the hardening option from the audit (require a valid token, reject any path that resolves outside backend/uploads/scorm), not the full module deletion — SCORM authoring is retired but nothing was removed, since that needs the client to first confirm no production content still has packageType: 'scorm'. The endpoint is closed to the public either way; deletion remains a nice-to-have cleanup, not a blocker.

Because RUK-SEC-001 was live and unauthenticated until this fix, rotate every secret in backend/.env on the production server (MONGODB_URI, AWS_*, STRIPE_SECRET_KEY/STRIPE_WEBHOOK_SECRET, PAYPAL_CLIENT_SECRET, PAGSEGURO_ACCESS_TOKEN, GOOGLE_VISION_PRIVATE_KEY, SMTP password) — treat prior disclosure as possible. This is a manual/client action; it isn’t something code can do.

Estimate: 5–8 working days (one engineer, full-time) for the whole fix-first set. Actual for items 1–3: ~1 day.

## Chunk 2 — Rate Limiting & Account Lockout · ✅ COMPLETE (2026-09-03)

PDF: Phase 1 — API rate limiting (login/registration/password reset), temporary account lockout after repeated failed logins. Audit findings addressed: RUK-SEC-002, RUK-SEC-007, RUK-SEC-022, RUK-SEC-029 — all closed.

Done: * 2026-09-01 — RUK-SEC-002: public registration can no longer create an admin account (role hard-coded server-side). (committed 8fa5e19) * 2026-09-02 — per-IP rate limiting on the auth endpoints (backend/middleware/rateLimit.js): loginLimiter (20/15min) on login + verify-login-otp; registerLimiter (10/60min) on register + subscribe-flodesk; passwordResetLimiter (10/60min, shared bucket) on forgot-password + reset-password + resend-login-otp. Generic 429 + Retry-After, all env-tunable. TRUST_PROXY env added to server.js (default 1) so keys are the real client IP — this also closed RUK-SEC-029. 15 tests incl. a full-HTTP supertest e2e + a live brute-force run. (committed b0bce52) * 2026-09-03 — per-account lockout (backend/services/loginLockout.service.js + failedLoginAttempts / lockUntil / lastFailedLoginAt on User): wrong passwords accumulate, the account locks after a threshold (default 8) for an exponentially growing window (1 min → 60 min cap), a locked account is rejected before the password check with the same generic error (silent), a correct password or a reset clears it, a stale count decays after 24 h. Admin endpoints: GET /api/admin/account-security/locked + POST /api/admin/account-security/:userId/unlock. All thresholds env-tunable (LOGIN_LOCKOUT_*). 32 tests + a full-stack e2e suite. (not yet committed) * 2026-09-03 — 6-digit code caps (attempts field on LoginOtpToken + PasswordResetToken): the admin OTP / password-reset code is looked up by user, compared with crypto.timingSafeEqual, and destroyed after 5 wrong guesses → "Too many attempts. Please request a new code.". Env-tunable (LOGIN_OTP_MAX_ATTEMPTS / PASSWORD_RESET_CODE_MAX_ATTEMPTS). 20 tests + a full-stack e2e suite. (not yet committed) * 2026-09-03 — public lead forms rate limited (RUK-SEC-022): new publicFormLimiter (8/60min per IP, shared budget, env PUBLIC_FORM_*) on POST /api/invitation + POST /api/school-application. subscribe-flodesk was already covered. Full-HTTP e2e against the real route files. (not yet committed)

Nothing left in this chunk. The client confirmed pm2 runs the API in fork mode, so the in-memory rate-limit store is correct — no shared Redis/Mongo store is needed. (mongodb-memory-server was added as a devDependency for the full-stack e2e tests.)

Remaining recommended enhancements (not blockers, deferred): a bot check (hCaptcha/Turnstile) on the public forms; a shared limiter store if pm2 is ever switched to cluster mode.

### Work

- Add express-rate-limit. Store choice depends on the pm2 mode (open question in the deployment section): if pm2 restart all runs the API in cluster mode, in-memory counters are per-worker and trivially bypassed — use a shared store (rate-limit-redis against a local Redis, or a Mongo-backed store). If it’s a single fork, in-memory is acceptable short-term but ship the shared store anyway so scaling later doesn’t silently weaken the control. Same store backs the lockout counters below.

- Global soft limit on /api + strict limits on:

  - POST /api/auth/login, /register, /subscribe-flodesk

  - POST /api/auth/forgot-password, /reset-password

  - POST /api/auth/verify-login-otp, /resend-login-otp

  - POST /api/contact-support, lead/school-application public endpoints

- Per-account lockout: track failed attempts on User (failedLoginAttempts, lockUntil); exponential backoff; lock after N (e.g. 8) within a window; auto-unlock after cooldown; admin manual unlock endpoint.

- OTP endpoints: cap verify attempts per LoginOtpToken; invalidate token after M failures; cap resend rate.

- Rate-limit responses: 429 + Retry-After, generic message (no “account locked” enumeration — return the same shape as a normal failure where feasible; internal audit log records the real reason).

- Ensure webhook routes (/api/stripe/webhook, /api/pagseguro/webhooks/*) are excluded from user rate limits (they have their own protections in Chunk 8).

### Files

| Action | Path |
| --- | --- |
| Add | backend/middleware/rateLimit.js (named limiters) |
| Edit | backend/server.js (mount global + per-route) |
| Edit | backend/routes/auth.routes.js |
| Edit | backend/models/User.js (failedLoginAttempts, lockUntil) |
| Edit | backend/services/auth.services.js (count failures, enforce lock, reset on success) |
| Add | backend/routes/adminUserSecurity.routes.js (admin unlock) or extend admin routes |
| Add | backend/tests/rateLimit.middleware.test.js, backend/tests/auth.lockout.service.test.js |

### End-to-end testing

Unit/integration - Limiter returns 429 after threshold; resets after window. - login increments failedLoginAttempts; success resets to 0. - Account locks at threshold; lockUntil respected; unlocks after cooldown. - OTP verify locks the token after M bad codes. - Admin unlock clears the lock.

E2E (staging) - Script 20 bad logins for one account → observe 429 then lockout → correct password still rejected until cooldown → succeeds after cooldown. - Legitimate user hitting login twice is unaffected. - Distributed attempt from 5 IPs against one account → per-account lock still triggers (not just per-IP). - Load a real app build → normal login unaffected; confirm limits are not tripped by app retry/refresh behavior.

Abuse test - Credential-stuffing simulation (100 accounts × 5 passwords) is throttled and logged. - OTP brute (000000–999999) is stopped well before exhaustion.

### Exit criteria

- Rate limits verified in staging (PDF exit criterion).

- Lockout + cooldown + admin unlock working.

- Webhooks and health checks exempt.

- No user-enumeration via lockout messaging.

- Tests green in CI.

Estimate: 3–4 days.

## Chunk 3 — Security Headers, Error Hygiene & CORS Review

PDF: Phase 1 — Helmet security headers, hide detailed production error messages. Phase 3 — review CORS. Phase 4 — HSTS (header portion here; transport enforcement in Chunk 13).

Done — API side (2026-09-04). Closes RUK-SEC-009 (API), RUK-SEC-011, RUK-SEC-025, RUK-SEC-031. * helmet on the API (backend/config/securityHeaders.js): nosniff, Referrer-Policy: no-referrer, Cross-Origin-Resource-Policy: cross-origin, HSTS (max-age from HSTS_MAX_AGE, default 1 day, =0 disables with no deploy), X-Powered-By removed. CSP off (JSON API; CSP belongs on the CloudFront sites). Frame headers off (a JSON API can’t be clickjacked; the legacy content player frames HTML from this origin). * errorHandler.js rewritten: production 5xx → generic message + requestId; full detail to the server log under that id; 4xx unchanged. New middleware/requestId.js (UUID + X-Request-Id). notFound.js fixed to return a real 404 with a generic body. * CORS → backend/config/cors.js: *.expo.dev / *.expo.run wildcard removed; dev fallback is localhost-only; production/staging still refuse to start without CORS_ORIGIN. * GET /, GET /api/health, POST /api trimmed in production/staging. * server.js now only boots when run directly (require.main === module), so it can be loaded in tests. * 36 tests incl. securityHeaders.e2e.test.js (drives the real server.js app over HTTP) + a live curl -I check. Full suite 750 pass.

Still to do here / deferred: * Static-site headers (RUK-SEC-009 remainder) — the admin (app.riseup.kids) and sales (riseup.kids) sites are static on CloudFront; their headers + CSP go on a CloudFront Response Headers Policy. Needs AWS console access — folded into Chunk 13. * Nginx-level headers for any non-helmet path — Chunk 13. * Controller-level catch blocks that still echo error.message (payments/diagnostics) — bundle with Chunk 6 logging. * X-Content-Type-Options is now on /uploads /scorm /html5 via app-wide helmet; directory-listing check — Chunk 13.

### Work (original plan — kept for reference; see the “Done” box above for what actually shipped)

- Add helmet with: Content-Security-Policy (start report-only, tune for admin SPA + SCORM/HTML5 iframes), X-Content-Type-Options, X-Frame-Options/frame-ancestors, Referrer-Policy, Cross-Origin-* policies, Strict-Transport-Security (long max-age + preload — only after Chunk 13 confirms HTTPS everywhere; ship report-only / short max-age first).

- Frontend admin (frontend/) and marketing site (riseupkids-sale/web/): these are static S3 + CloudFront, so helmet can’t help. Attach a CloudFront Response Headers Policy (CSP, X-Content-Type-Options, Referrer-Policy, frame-ancestors, HSTS) to each distribution, plus a <meta http-equiv="Content-Security-Policy"> fallback in index.html. If the API is proxied by nginx, add the same headers there for any non-helmet paths.

- errorHandler: in production return a generic message + error code + requestId; never err.message for 500s; keep 4xx validation messages (they’re safe and user-facing). Log full detail server-side keyed by requestId (feeds Chunk 6).

- Replace console.error(err) with the structured logger from Chunk 6 (or land a minimal logger here and expand in 6).

- CORS: remove the permissive dev regex from any code path that can run in production; assert CORS_ORIGIN present in prod (already throws — add a test); tighten credentials/methods/headers to what’s used; document the null-origin allowance for native builds as an accepted risk with compensating controls.

- Static exposure: add X-Content-Type-Options: nosniff + correct Content-Type on /uploads, /scorm, /html5; confirm directory listing is off.

### Files

| Action | Path |
| --- | --- |
| Edit | backend/server.js (helmet, static headers, CORS) |
| Edit | backend/middleware/errorHandler.js |
| Add | backend/middleware/requestId.js |
| Add | backend/tests/securityHeaders.test.js, backend/tests/errorHandler.test.js, backend/tests/cors.test.js |
| Add | CloudFront Response Headers Policy for the frontend + sales distributions; <meta> CSP in each index.html; nginx header block for the API |

### End-to-end testing

Unit/integration - Response carries expected headers; CSP present. - 500 in production mode returns generic body (no stack, no err.message), includes requestId. - 400 validation error still returns the field message. - CORS: allowed origin passes; disallowed origin blocked; missing CORS_ORIGIN in prod mode throws at startup.

E2E (staging) - curl -I staging API and both web origins → headers present, graded against a header scanner (target: A on securityheaders.com equivalent). - Admin SPA loads and functions with CSP enforced (no console CSP violations on core flows: login, content CRUD, notifications, module access). - SCORM/HTML5 content still renders inside its iframe under the frame policy. - Trigger a deliberate 500 on staging → response is generic; full detail is in server logs under the same requestId.

Abuse test - Attempt to frame the admin app from an external origin → blocked by frame-ancestors. - Force an exception carrying a secret in its message → secret does not appear in the HTTP response.

### Exit criteria

- Security headers validated in staging (PDF exit criterion).

- Production errors reveal no internals; requestId correlation works.

- CSP enforced on admin SPA without breaking core flows.

- CORS reviewed, tightened, test-covered.

Estimate: 3–4 days (CSP tuning is the variable).

## Chunk 4 — Secret Management & Repository Hygiene

PDF: Phase 1 — enforce JWT secret standards, verify .env excluded from source control, scan repo history for leaked secrets. Phase 4 — move secrets to a managed secrets service (planning here; execution in Chunk 13). Org — never commit secrets, separate staging/production credentials.

Already done (fix-first, 2026-09-01): the “JWT secret standard” item — backend/config/jwtSecret.js now rejects a missing/known-weak JWT_SECRET at startup (any env) and a sub-32-char one in production/staging; .env.example no longer ships a usable-looking default.

Done — repo side (2026-09-07). Closes RUK-SEC-034. * Full-history secret scan (detect-secrets + pattern sweep) of the main repo and the riseupkids-sale submodule — no true secret in history or working tree. Only client-safe values were tracked: app/google-services.json (Android/Firebase config, restricted key) and riseupkids-sale/web/.env (Stripe publishable key + PayPal client IDs). Both untracked, .example added, .gitignored. No rotation required; the one client action is verifying the Google API key’s restrictions in the console. * Root .gitignore added (none existed) — .env, *serviceAccount*.json, *.pem/.key/.p8/.p12, google-services.json, build output, .claude/. * backend/.env.example + app/.env.example brought current — the AWS, PayPal, Google Vision, YouTube/Google OAuth, Expo-push, notification-scheduler and program-materials variables were all undocumented; real Flodesk segment IDs replaced with placeholders. * backend/scripts/check-env.js — one consolidated missing-vars failure at startup / pre-deploy, covering hard, prod-only and feature-gated (SMTP, Vision, PagBank) requirements. Wired into startServer() so it runs on a real boot but not when server.js is required by a test. 13 tests (tests/checkEnv.test.js). * .githooks/pre-commit + .gitleaks.toml — dependency-free staged-content regex sweep plus gitleaks protect when installed; refuses to commit any .env. Enable with git config core.hooksPath .githooks.

Still to do here / deferred: * EC2 .env hardening — chmod 600, dedicated non-login deploy user, confirm it sits outside any nginx-served path, introduce a pm2 ecosystem file so env is loaded explicitly, confirm ~/.pm2/dump.pm2 doesn’t hold secrets. Needs server access — client + Chunk 13. * Staging vs production credential isolation — separate restricted payment keys / DB / S3 bucket, or a written accepted-risk note. Needs a client decision. * gitleaks in CI — folded into Chunk 5 (GitHub Actions, checks-only).

### Work

- Full-history secret scan: gitleaks + trufflehog over backend/, frontend/, app/, and the riseupkids-sale submodule’s own history. Triage every hit.

- For any confirmed leaked live secret: rotate it (Stripe/PayPal/PagBank keys, AWS keys, Google service-account JSON, JWT_SECRET, SMTP creds, MongoDB URI) and record in an incident note. History rewriting (git filter-repo) only if the client agrees; otherwise document + rotate is the mitigation.

- JWT_SECRET standard: require ≥ 256-bit random; add a startup assertion that rejects weak/known-default values (your_super_secret_jwt_key_change_this_in_production from .env.example must fail). Same for any other HMAC/signing secret.

- .env hygiene: confirm .env never tracked (verified: only .env.example is); add a root .gitignore covering all workspaces; align every .env.example with the real required-vars list from the audit; add a scripts/check-env.js that fails fast on missing vars.

- .env on the VPS hardening (this is where secrets actually live): chmod 600 .env, owned by a dedicated non-login deploy user, located outside any nginx-served path, not world-readable via a directory listing. Introduce a pm2 ecosystem file (ecosystem.config.js, git-ignored or with values injected) so pm2 loads env explicitly rather than from ambient shell. Confirm pm2 save / dump files (~/.pm2/dump.pm2) don’t persist secrets in a weaker-permission location.

- Staging vs production isolation: separate Stripe/PayPal/PagBank restricted keys at minimum (separate accounts if the client can), separate MongoDB databases/clusters, separate S3 buckets + IAM users (least privilege — the app’s IAM user can PutObject/GetObject on its prefixes only, not s3:* or bucket delete), separate mail sender. Document the matrix. If there is only one server today, note that staging-on-the-same-box shares blast radius.

- Managed secrets service — optional/later: on a single VPS this is a bigger lift than it’s worth right now. Record the option (AWS SSM Parameter Store is the cheapest fit given S3/CloudFront are already AWS; Doppler/Infisical as alternatives) and the migration checklist, but the Chunk 4 requirement is just the in-place .env hardening above. Revisit in Chunk 13 only if the client wants it.

- Pre-commit guard: add gitleaks as a pre-commit hook (husky or a plain hook script) and as a GitHub Actions check (Chunk 5).

### Files

| Action | Path |
| --- | --- |
| Add | .gitignore (root), .gitleaks.toml |
| Add | backend/scripts/check-env.js; call from server.js startup |
| Edit | backend/server.js / backend/config/* (weak-secret assertion) |
| Add | backend/ecosystem.config.js (pm2 env loading); document .env perms + deploy user in docs/DEPLOYMENT.md |
| Add | docs/SECRETS_MATRIX.md (staging vs prod, ownership, rotation cadence) |
| Add | backend/tests/checkEnv.test.js, backend/tests/jwtSecretPolicy.test.js |

### End-to-end testing

Unit/integration - Startup throws on the default/example JWT_SECRET and on a < 32-char secret. - check-env.js exits non-zero when a required var is missing.

E2E (staging / server) - Run gitleaks/trufflehog against full history (locally and in the Chunk 5 Action) → zero unresolved findings (or an accepted-risk allowlist with justification). - On the server: ls -l .env shows -rw------- deploy deploy; .env is not under any nginx root; requesting https://<host>/.env → 404/403. - Redeploy with a rotated key set (git pull → npm install → pm2 restart all) → app boots, payments in test mode work, mail sends. - ~/.pm2/dump.pm2 and pm2 logs do not contain secret values.

Abuse test - Add a commit containing a fake AWS key → pre-commit hook and the GitHub Action both block it. - From the internet, try to fetch .env / ecosystem.config.js over HTTP(S) → denied.

### Exit criteria

- No unresolved critical secrets in history (all workspaces + submodule).

- Any confirmed live leak rotated; rotation logged.

- Weak-secret startup guard active.

- .env on the VPS: chmod 600, dedicated user, outside served paths, not fetchable over HTTP.

- pm2 loads env via an ecosystem file; no secrets in pm2 dump/logs.

- .env.example files accurate; root .gitignore added.

- Staging/production credential isolation documented (and true, or the shared-blast-radius risk is written down and accepted).

Estimate: 3–5 days (+ rotation coordination with client).

## Chunk 5 — Security Scanning & Pre-Deploy Checks (no deploy pipeline — checks only)

PDF: Phase 1 — automated npm vulnerability checks in CI/CD. Phase 5 — add SAST and DAST, establish dependency update schedule.

Deployment reality: there is no CI/CD. Deploys stay manual (npm run build → S3 → CloudFront; git pull → npm install → pm2 restart all). This chunk adds scanning and a test gate that never deploy anything — GitHub Actions on push/PR for checks only, plus a local script and a written checklist for anyone who prefers not to rely on Actions.

### Work

- GitHub Actions — checks only (.github/workflows/), triggered on push + PR, no deploy steps, no secrets beyond read tokens:

  - test.yml — install + lint + run every workspace’s test suite (backend Jest, frontend Vitest, app Jest, riseupkids-sale/web). This is the gate that enforces “a chunk isn’t done until its tests pass” for Chunks 2–14.

  - security.yml — npm audit --audit-level=high per workspace; gitleaks (full history); SAST (github/codeql-action for JS/TS + semgrep OWASP/Node ruleset); actions/dependency-review-action on PRs.

  - dast.yml — manually dispatched or weekly-scheduled OWASP ZAP baseline against the running site/API (authenticated with a low-priv test user); uploads the report as an artifact. Runs against production carefully (baseline/passive) or staging if one exists.

- Local equivalent — npm run security:check at the repo root: runs npm audit, gitleaks, and semgrep across all workspaces so the checks work even with Actions disabled.

- Pre-deploy security checklist — docs/PRE_DEPLOY_SECURITY_CHECKLIST.md: tests green, npm audit clean or triaged, no new gitleaks hits, .env diff reviewed, migrations reviewed, rollback command noted. The deploying engineer ticks it in the PR / release notes.

- dependabot.yml — weekly updates for all four package.json locations + GitHub Actions; grouped minor/patch.

- Dependency update schedule — docs/DEPENDENCY_AND_SCANNING_SCHEDULE.md: weekly Dependabot review, monthly npm outdated triage, immediate for Critical advisories. Named owner.

- Triage the current npm audit backlog from Chunk 1 to zero unresolved Critical/High (or an accepted-risk list).

- Branch protection on master: require test.yml + security.yml green before merge (the branch backend deploy pulls from stays trustworthy).

### Files

| Action | Path |
| --- | --- |
| Add | .github/workflows/test.yml, security.yml, dast.yml |
| Add | .github/dependabot.yml |
| Add | root package.json script security:check + scripts/security-check.sh |
| Add | docs/PRE_DEPLOY_SECURITY_CHECKLIST.md, docs/DEPENDENCY_AND_SCANNING_SCHEDULE.md |
| Add | .semgrep.yml, CodeQL config |

### End-to-end testing

Workflow self-test - Throwaway PR adding a known-vulnerable package → security.yml fails. - PR with a Semgrep-flagged pattern (eval, unparameterized $where) → SAST fails. - PR with a planted secret → gitleaks job fails. - All existing workspace suites run and pass in test.yml. - npm run security:check locally reproduces the audit + gitleaks + semgrep results.

E2E - ZAP baseline run completes and uploads a report; findings triaged into the audit register. - Dependabot opens at least one real PR; review → checks → merge → manual deploy works end to end. - A deploy is performed following PRE_DEPLOY_SECURITY_CHECKLIST.md; the checklist is attached to the release.

Abuse test - Attempt to merge to master with a red security.yml → blocked by branch protection.

### Exit criteria

- No unresolved critical dependency vulnerabilities (PDF exit criterion).

- SAST + secret scan + npm audit run on every push/PR (and locally via security:check).

- DAST runnable on demand + scheduled; first report triaged.

- Dependabot active on all workspaces; update schedule documented with an owner.

- master protected by required checks; pre-deploy checklist in use.

Estimate: 4–5 days.

## Chunk 6 — Logging Hygiene for Sensitive Data (client follow-up)

Client: “logging hygiene for sensitive data”. PDF: implicit in Phase 4 monitoring.

### Work

- Introduce a structured logger (pino) with levels, requestId (from Chunk 3), and environment-aware output (pretty in dev, JSON in prod).

- Redaction layer: a single serializer that strips/masks password, token, authorization, refreshToken, otp, code, cardNumber, cvv, client_secret, Stripe/PayPal/PagBank secrets, MONGODB_URI, JWTs, and child PII (name, DOB, photos) from anything logged.

- Configure morgan (or replace with pino-http) to not log query strings that can carry tokens, to omit Authorization/Cookie headers, and to hash/truncate any user identifier rather than logging raw email.

- Sweep the codebase: replace direct console.log/warn/error in services/, controllers/, jobs/, middleware/ with the logger. Grep-gate in CI (no new raw console.* in backend runtime code).

- Audit existing noisy spots: pagseguroWebhook.service.js diagnostics (currently logs body fingerprints — keep fingerprints, never raw body), auth.services OTP logging (console.log of “OTP email sent” is fine; never log the code in prod — currently returns code “for tests/logging only”, ensure prod path never logs it), mail config dump at startup (mask user/host).

- Log retention & access: define retention (e.g. 30–90 days hot, then purge), who can read logs, and that logs go to a store with access control (Chunk 13/14 for the transport). No PII in log-based alerts.

- Ensure error requestId correlation works end to end (client sees a code, engineer finds the full context).

### Files

| Action | Path |
| --- | --- |
| Add | backend/config/logger.js (pino + redaction) |
| Edit | backend/server.js (pino-http / morgan config), backend/middleware/errorHandler.js |
| Edit | sweep backend/services/**, backend/controllers/**, backend/jobs/**, backend/middleware/** |
| Add | backend/tests/logger.redaction.test.js, backend/tests/logging.noSecrets.test.js |
| Edit | .github/workflows/security.yml (no-raw-console gate) |

### End-to-end testing

Unit/integration - Logger given an object with password/token/JWT/otp → output shows [Redacted], not the value. - pino-http request log omits Authorization header and token-bearing query params. - Error log includes requestId; HTTP response includes the same requestId. - Startup mail-config log masks credentials.

E2E (staging) - Drive full auth flow (register, login, admin OTP, forgot/reset password), a Stripe test checkout, a PagBank webhook, a Kids Wall post, an account-deletion request on staging. - Dump the staging logs for that window and grep for: raw JWTs, password, OTP codes, card data, MONGODB_URI, child names/photos URLs, webhook raw bodies → zero hits.

Abuse test - Send a login request with password SUPERSECRET123 → confirm that string never appears in any log line. - Trigger a validation error containing a token in the payload → token redacted in logs.

### Exit criteria

- Structured logger with central redaction in place.

- Staging log grep for secrets/PII over a full-flow exercise returns nothing.

- requestId correlation works.

- Retention + access policy documented.

- CI blocks new raw console.* in backend runtime code.

Estimate: 4–6 days (sweep is the bulk).

## Chunk 7 — Child Privacy & COPPA / LGPD Data Handling (client follow-up)

Client: “possible earlier attention to child/privacy considerations (COPPA-related thinking, data handling, etc.) — (Already done)”. Treated here as: formalize, verify, and close gaps early rather than at Phase 5. PDF: Phase 5 — compliance review (COPPA, LGPD). Pulled forward. Audit findings addressed: RUK-SEC-006 (High — no verifiable consent, opt-out Kids Wall, cross-family feed), RUK-SEC-026 (purge gaps).

Audit corrections to earlier assumptions: Star Cam camera captures are not stored — googleVision.service.js sends the image as an in-memory buffer to Vision and discards it; StarCamEvent holds only game telemetry. So there is no Star Cam image retention/deletion to build — only a privacy-policy disclosure of the transient Vision call and confirmation of Google’s data-usage terms. The real consent problem is Kids Wall (RUK-SEC-006).

### Work

- Data-flow & retention map for child data: ChildProfile, ChildStats, StarEarning, KidsWallPost, VideoWatch, BookReading, CourseProgress, StarCamEvent (telemetry only — no images), Media uploaded by/of children. For each: what’s collected, why, where stored, who can see it, how long kept, how deleted.

- Kids Wall consent + exposure fix (RUK-SEC-006 — the core of this chunk):

  - Make assertKidsWallEnabled require a real kidsWallConsentAt (not just kidsWallEnabled !== false); block post creation and display when consent is null.

  - Stop auto-setting kidsWallConsentAt in createChild — consent must be an explicit parent action, logged with timestamp + parent user + IP.

  - Remove or hard-scope GET /api/kids-wall/all (global cross-family feed exposing every child’s name/age/avatar/photos). Never honour a client ?isApproved=false on a family-facing route.

  - Confirm migrateKidsWallConsentDefault — re-migrate to opt-out (consent null / disabled) for existing children if it set them enabled.

- Data minimization pass: age is a band not DOB (good). Challenge whether the global Kids Wall feed and cross-family visibility are needed at all.

- Parental consent: document the consent model against COPPA’s “verifiable” bar and LGPD Art. 14.

- Third-party sharing: Google Vision receives Star Cam captures transiently (not stored by us) — disclose in the privacy policy, confirm Google Cloud’s data-usage / zero-retention terms, minimize the payload. Same review for Expo push, S3/CloudFront, mail, YouTube Live/Meet.

- Retention & deletion (RUK-SEC-026): accountDeletion.service.js already purges most child collections + S3 media. Close the gaps: add DevicePushToken + NotificationReceipt to purgeParentAccount; sweep orphaned Media by uploadedBy. Add a data-deletion integration test asserting no residual rows/objects.

- Access controls specific to child data: which admin/teacher roles can view child PII and photos; least privilege; audit-log every access (feeds Chunk 12 audit logging).

- Age gating & self-serve: no direct child login (confirmed — ChildProfile only); ensure registration flows can’t create a child as a User.

- Deliverable docs: docs/CHILD_DATA_PRIVACY.md (data map + retention + deletion proof), a COPPA/LGPD gap checklist with owner + due date per gap, and privacy-policy change requests handed to the client.

### Files

| Action | Path |
| --- | --- |
| Add | docs/CHILD_DATA_PRIVACY.md, docs/COPPA_LGPD_GAP_CHECKLIST.md |
| Edit | backend/services/kidsWallConsent.service.js (require kidsWallConsentAt), backend/services/children.services.js (stop auto-consent), backend/controllers/kidsWall.controller.js (kill global feed / isApproved passthrough) |
| Edit | backend/services/accountDeletion.service.js (add DevicePushToken, NotificationReceipt, orphaned Media sweep) |
| Edit | backend/services/googleVision.service.js call site — minimize payload; privacy-policy note (no code retention change needed — image not stored) |
| Add | backend/tests/childDataDeletion.e2e.test.js, backend/tests/kidsWallConsent.enforcement.test.js, backend/tests/kidsWallFeed.scoping.test.js |

### End-to-end testing

Unit/integration - Consent required before Kids Wall publish AND before a post is shown; kidsWallConsentAt: null → blocked. - createChild no longer auto-sets kidsWallConsentAt; new children default to no-consent. - GET /api/kids-wall/all no longer returns other families’ children (or the route is gone); ?isApproved=false is ignored on family-facing routes. - Account deletion removes rows from every child-data collection plus DevicePushToken / NotificationReceipt for the parent; no orphaned Media.

E2E (staging) - Create parent → add child → generate progress, stars, a Kids Wall post (with explicit consent). Request account deletion. After the scheduler runs: query every collection + list the S3 prefix → no child data or objects remain; media URLs 404. - As parent A, call GET /api/kids-wall/all and ...?isApproved=false → only parent A’s own children’s approved posts (or 403) — never another family’s child. - Attempt to view child PII/photos as a teacher role that shouldn’t have access → denied; the attempt is audit-logged.

Abuse test - Try to register a child as a User via the API directly → rejected. - Try to fetch another parent’s child’s Kids Wall media by ID → denied (IDOR, cross-links to Chunk 12).

### Exit criteria

- Child-data map + retention schedule documented.

- Deletion pipeline provably purges all child data + media (E2E passes).

- Parental consent is verifiable, logged, and opt-in.

- Third-party sharing (esp. Vision) documented and minimized.

- COPPA/LGPD gap checklist delivered with owners + dates.

- Privacy-policy change requests handed to client.

Estimate: 5–7 days (+ client/legal input on policy).

## Chunk 8 — Webhook Hardening (Stripe / PayPal / PagBank) (client follow-up)

Client: “explicit webhook protections (Stripe / PayPal / PagBank)”. PDF: Phase 4 — monitoring for webhook verification failures.

### Work — common

- Signature verification is mandatory and fail-closed for every provider. No “process anyway” path that isn’t a documented, tightly-scoped fallback.

- Idempotency: every provider gets a persisted event-ID/fingerprint check before side effects (Stripe has StripeWebhookEvent; PagBank has webhookEvents fingerprints; PayPal needs one — see below).

- Replay window: reject events whose provider timestamp is older than a threshold (e.g. 5 min) where the provider supplies one (Stripe t= in signature; PagBank — add received-at + dedupe).

- Raw-body integrity: keep express.raw() before express.json() (already correct for Stripe/PagBank); add a test that a JSON-parsing regression would catch.

- Response discipline: 2xx only after the event is safely persisted; 4xx on bad signature; 5xx only on genuine server fault (so providers retry). Never leak verification internals in the response body.

- Alerting: every signature/verification failure emits a metric + alert (wired in Chunk 14). Spike in failures = someone probing or a rotated-secret misconfig.

- Least privilege: webhook endpoints do exactly one thing (activate/deactivate subscription); they never accept amounts/entitlements from the payload without re-fetching from the provider API (PagBank already does verifyWebhookPayloadOwnership — extend the principle to all).

- Rate limiting / WAF: webhook paths excluded from user rate limits (Chunk 2) but IP-allowlisted to provider ranges at the WAF where feasible (Chunk 13), plus a generous absolute cap.

### Work — per provider

Stripe (middleware/stripeWebhook.js, controllers/stripe.controller.js) - Confirm STRIPE_WEBHOOK_SECRET per environment; add startup assertion. - Verify the tolerance window is Stripe’s default (don’t widen). - Confirm every handled event type re-reads the object from Stripe if it grants entitlement (don’t trust data.object amounts/status blindly). - Idempotency: ensure StripeWebhookEvent is written before activation and checked first; concurrent duplicate delivery → one activation.

PagBank (services/pagseguroWebhook.service.js) - The API-ownership fallback when SHA256 fails is powerful but is an auth bypass surface — tighten: require reference_id and a successful provider API re-fetch that matches the local record; log every use as authMethod: api_ownership with an alert; add a kill-switch env to disable the fallback. - Ensure CloudFront/WAF forwards the raw POST body byte-for-byte (documented in Chunk 13) — a mangled body silently forces the fallback path today. - Add replay/age protection (store receivedAt, dedupe by fingerprint — partly present, make it authoritative).

PayPal (services/paypalService.js, controllers/paypal.controller.js) - Today activation is via client-initiated capture-order with a client-supplied orderID. Harden: - Verify the captured order’s custom_id ({userId}_{tier}) matches req.user._id and the tier the client claims — reject mismatch (possible privilege/tier escalation today). - Verify captured amount/currency against the expected plan price server-side. - Idempotency: persist captureId; a replayed capture-order for an already-captured order must not extend the subscription twice. - Add a PayPal webhook (PAYMENT.CAPTURE.COMPLETED, BILLING.SUBSCRIPTION.*) with verify-webhook-signature API verification, raw body, its own event-log model — as defense in depth and to catch out-of-band changes (refunds, disputes, subscription cancellations) the client-capture flow never sees.

### Files

| Action | Path |
| --- | --- |
| Edit | backend/middleware/stripeWebhook.js, backend/controllers/stripe.controller.js |
| Edit | backend/services/pagseguroWebhook.service.js (tighten fallback, kill-switch) |
| Edit | backend/services/paypalService.js, backend/controllers/paypal.controller.js (custom_id + amount checks, idempotency) |
| Add | backend/routes/paypalWebhook + backend/middleware/paypalWebhook.js + backend/models/PayPalWebhookEvent.js |
| Edit | backend/server.js (mount PayPal webhook raw-body before express.json()) |
| Add | backend/tests/stripeWebhook.idempotency.test.js, backend/tests/pagseguroWebhook.fallback.test.js (extend), backend/tests/paypalCapture.security.test.js, backend/tests/paypalWebhook.test.js |

### End-to-end testing

Unit/integration - Stripe: tampered payload / wrong secret → 400, no activation. Duplicate event ID → single activation. - PagBank: bad SHA256 + no matching local record → 401. Bad SHA256 + matching reference_id and API re-fetch match → processed and alerted. Kill-switch on → fallback path returns 401. - PayPal: capture-order where order custom_id userId ≠ caller → rejected. Captured amount ≠ plan price → rejected. Replayed capture → no second period added. - PayPal webhook: forged signature → rejected; valid PAYMENT.CAPTURE.COMPLETED → recorded; refund event → subscription flagged.

E2E (staging) - Stripe CLI: stripe trigger checkout.session.completed → subscription activates once; re-send the same event → no change. - PagBank sandbox: real webhook → activates; replay the exact payload → deduped; send with a corrupted body → rejected (not silently falling back). - PayPal sandbox: full buyer flow → activates once; call capture-order again with the same orderID → idempotent; issue a sandbox refund → webhook marks the subscription. - Confirm every verification failure in the above produced an alert event.

Abuse test - POST a hand-crafted “payment succeeded” body to each webhook with no/invalid signature → all rejected, no entitlement granted. - As parent A, capture a PayPal order whose custom_id encodes parent B / a higher tier → rejected. - Flood a webhook endpoint → absolute cap + WAF allowlist hold; user-facing API unaffected.

### Exit criteria

- All three providers verify signatures fail-closed.

- Idempotency proven for all three (no double activation / double period).

- PayPal capture validates custom_id owner + tier + amount server-side.

- PayPal webhook live for refunds/disputes/cancellations.

- PagBank API-ownership fallback tightened, alerted, kill-switchable.

- Verification failures alert (Chunk 14 integration point stubbed and firing).

Estimate: 5–7 days.

## Chunk 9 — Session Hardening: Short-Lived Access + Refresh Tokens + Revocation

PDF: Phase 2 — short-lived access tokens, refresh token architecture, token revocation, “Sign Out Everywhere”, reduce JWT lifespan for privileged users, active device/session management. Audit findings addressed: RUK-SEC-003 (7-day non-revocable tokens — the half not covered by the fix-first secret-strength change), RUK-SEC-012(b) (JWT + user/child data in web sessionStorage), RUK-SEC-019, RUK-SEC-021.

### Work

- Access tokens: short TTL (e.g. 15 min all roles; admins already gated by OTP at login). Signed as now.

- Refresh tokens: opaque, random, hashed at rest in a RefreshToken collection (userId, tokenHash, deviceLabel, userAgent, ip, createdAt, expiresAt, revokedAt, replacedBy). Rotation on every use; reuse-detection (a used-then-seen-again token → revoke the whole chain + alert).

- Endpoints: POST /api/auth/refresh, POST /api/auth/logout (revoke current), POST /api/auth/logout-all (“Sign Out Everywhere” — revoke all for user), GET /api/auth/sessions (list active), DELETE /api/auth/sessions/:id (revoke one).

- Revocation on security events: password change, password reset, role change, isActive=false, and admin force-logout all revoke refresh tokens. protect optionally checks a tokenVersion/sessionInvalidBefore on User so existing access tokens die early on those events.

- Web token storage (RUK-SEC-012(b)) — the reason this can’t be a standalone change:

  - The refresh token goes in an httpOnly, Secure, SameSite=None cookie scoped to api.riseup.kids (the frontend is static S3/CloudFront on a different origin). httpOnly = JS/XSS cannot read it.

  - The access token is kept in memory only (a module variable / store), never in sessionStorage / localStorage.

  - frontend/src/services/authService.js persistSession() stops writing token to storage. On app boot / hard reload / new tab / externally-opened deep link, the app calls POST /api/auth/refresh (browser sends the cookie automatically) → new access token in memory → session survives reload and navigation with no re-login.

  - React-router in-app navigation keeps JS state alive and is unaffected either way; only the full-reload paths depend on the refresh call, so those are the E2E cases to test hardest.

  - Also stop persisting childProfiles / childProfile / parent in sessionStorage — /auth/me already returns them; hold in memory and re-fetch on boot. (user/role can stay in sessionStorage short-term to avoid a route-guard flash on first paint, or move to memory + a boot-time /auth/me gate — decide during implementation.)

- CSRF: with a cookie now in play for /auth/refresh (and any other cookie-authed route), add a CSRF token / double-submit check on state-changing requests — coordinate with Chunk 12.

- Clients:

  - frontend/ axios interceptor: on 401, try /auth/refresh once, else redirect to login; send the access token from memory in the Authorization header.

  - app/ authService + useAuthStore: store refresh token (securely — depends on Chunk 11; interim: AsyncStorage with a note), silent refresh on launch/foreground, handle rotation.

- Reduce privileged lifespan immediately even before full refresh lands: JWT_EXPIRE split by role (admin/teacher shorter).

### Files

| Action | Path |
| --- | --- |
| Add | backend/models/RefreshToken.js, backend/services/session.services.js, backend/routes additions, backend/controllers/session.controller.js |
| Edit | backend/services/auth.services.js (issue access+refresh, revoke on pw change/reset), backend/middleware/auth.js (tokenVersion check) |
| Edit | backend/models/User.js (tokenVersion / sessionInvalidBefore) |
| Edit | frontend/src/services/* (axios refresh interceptor), app/services/authService.ts, app/store/useAuthStore.ts |
| Add | backend/tests/session.services.test.js, backend/tests/auth.refresh.e2e.test.js, frontend interceptor test, app/__tests__/services/authService.refresh.test.ts |

### End-to-end testing

Unit/integration - Access token expires at the short TTL; refresh issues a new pair and rotates. - Reused (already-rotated) refresh token → chain revoked + event logged. - Password change / reset / isActive=false / role change → all sessions invalid. - logout-all kills every session; sessions list + single revoke work; parent A cannot revoke parent B’s session.

E2E (staging) — includes explicit navigation/reload regression checks for RUK-SEC-012(b): - Web: log in, wait past access TTL, make a request → silent refresh, request succeeds. Click “Sign out everywhere” from device 1 → device 2 is logged out on its next call. - Web reload/nav (must not regress): log in → hard-refresh (F5) → still logged in, lands on the same route. Open a deep link (e.g. /admin/notifications) in a new tab → still logged in. Click through several in-app routes → no flicker, no redirect to login. Close the tab and reopen the app URL within the refresh-token window → still logged in. Confirm sessionStorage / localStorage contain no token at any point. - Web offline/expired refresh: let the refresh token expire (or revoke it) → next boot cleanly redirects to login, no infinite refresh loop, no stuck spinner. - App: log in, background for > access TTL, foreground → silent refresh works; force-logout from admin → app drops to login. - Change password on web → app session (different device) is terminated.

Abuse test - Steal a refresh token (copy it), use it after the legit client has rotated → reuse detection revokes everything, both clients must re-auth. - Old 7-day access token minted before this chunk → rejected after deploy (via tokenVersion bump) or at least within the new short window.

### Exit criteria

- Session lifecycle fully tested (PDF exit criterion).

- Token revocation functioning correctly (PDF exit criterion).

- Admin/privileged access tokens are short-lived.

- “Sign Out Everywhere” + per-session management work on web and app.

- Refresh-token reuse detection proven.

- No token in web sessionStorage/localStorage; hard-refresh, new-tab, and deep-link navigation all keep the session (RUK-SEC-012(b) fixed with zero reload/navigation regression).

- Child PII (childProfiles/childProfile/parent) no longer persisted in web storage.

Estimate: 6–9 days (the web-storage + cookie/CSRF piece adds ~1–2 days over the pure backend session work).

## Chunk 10 — 2FA / MFA + Password Policy + Reset Hardening

PDF: Phase 2 — 2FA for admins (required) + optional for parents/teachers, improve password policy, compromised-password checking, harden password reset workflows.

### Work

- Admin 2FA: upgrade from email-OTP to TOTP (authenticator app) with email-OTP as fallback; enrollment flow with QR; recovery codes (hashed, single-use). Make TOTP required for admin (block admin actions until enrolled). Keep email OTP for teacher optional-to-required per client.

- Optional 2FA for parents/teachers: same TOTP flow, self-serve enable/disable (disable requires current TOTP + password).

- Password policy: min length 12, block top-N breached passwords + obvious patterns, no composition rules theater; enforce on register, change, reset. Show a strength meter client-side (advisory only).

- Compromised-password check: HaveIBeenPwned k-anonymity range API (send only the SHA-1 prefix) on register/change/reset; soft-block with clear messaging; never store or log the password or full hash.

- Reset workflow hardening:

  - forgotPassword must not reveal whether an email exists (uniform response + timing).

  - Reset codes: already 16-min expiry — add attempt cap (Chunk 2 covers rate), single-use, invalidate all other reset codes for the user on issue, invalidate on successful login.

  - On reset success: revoke all sessions (Chunk 9), send a “your password was changed” email, log the event.

- Step-up auth: sensitive admin actions (user role change, bulk data export, deletion overrides) require a fresh TOTP within the last N minutes.

### Files

| Action | Path |
| --- | --- |
| Add | backend/services/twoFactor.services.js, backend/models/TwoFactorSecret.js, backend/models/RecoveryCode.js |
| Edit | backend/services/auth.services.js (login → 2FA branch, policy, HIBP), backend/routes/auth.routes.js, backend/controllers/auth.controller.js |
| Edit | frontend/src/pages (2FA enroll/verify, strength meter), app/ parent settings 2FA |
| Add | backend/tests/twoFactor.services.test.js, backend/tests/passwordPolicy.test.js, backend/tests/hibp.test.js (mocked), backend/tests/passwordReset.hardening.test.js |

### End-to-end testing

Unit/integration - TOTP verify accepts a valid code within skew, rejects outside; recovery code works once then is dead. - Admin without 2FA enrolled → blocked from admin endpoints, forced to enroll. - Password below policy / known-breached → rejected on register/change/reset (HIBP mocked). - forgotPassword response + timing identical for existing vs non-existing email. - Reset success revokes sessions + sends notification + invalidates other reset codes. - Step-up: stale TOTP → sensitive admin action blocked until re-verified.

E2E (staging) - Enroll admin TOTP with a real authenticator app → log out → log in requires code. Lose device → recovery code path works. - Parent enables optional 2FA, logs in on the app with a code, disables it with password + code. - Full forgot→reset on staging: request, receive email, reset, get “password changed” email, old sessions dead, new login works.

Abuse test - Brute TOTP codes → Chunk 2 rate limit + per-token cap stop it. - Try to disable another user’s 2FA / enroll on their behalf → denied. - Reset-code reuse and cross-user reset-code use → rejected. - Email-enumeration probe on forgot-password → indistinguishable responses.

### Exit criteria

- Admin accounts require 2FA (PDF exit criterion).

- Optional 2FA works for parents/teachers.

- Password policy + breached-password check enforced everywhere passwords are set.

- Reset workflow: no enumeration, single-use, session-revoking, notified.

- Step-up auth on sensitive admin actions.

Estimate: 7–9 days.

## Chunk 11 — Mobile App Security (client follow-up + PDF)

Client: “future mobile-specific security considerations”. PDF: Phase 2 — migrate mobile authentication storage to secure storage.

### Work

- Secure token storage: add expo-secure-store; migrate access token, refresh token, and any cached user object off AsyncStorage (Keychain / Keystore). One-time migration on app update (read old, write secure, wipe old). Non-sensitive prefs can stay in AsyncStorage.

- Transport: enforce HTTPS-only base URLs; enable ATS (iOS) with no exceptions; Android network_security_config disallowing cleartext. Evaluate certificate/public-key pinning for the API domain (ship as a documented recommendation with rollout risk; implement if client accepts the ops cost of cert rotation).

- WebView hardening: the app uses react-native-webview (SCORM/HTML5/CMS book player). Restrict originWhitelist, disable file access, disable allowsInlineMediaPlayback where not needed, validate every URL loaded, no injectedJavaScript carrying secrets, block navigation to non-allowlisted origins.

- Deep links: expo-linking scheme riseupkids + notification deep links. Validate/parse every deep link; never auto-perform a sensitive action from a link; unknown routes fail safe (already a Chunk-tested principle in the notification plan).

- At-rest & cache: don’t cache child photos / PII to disk unencrypted; clear sensitive caches on logout; disable screenshot/backup of sensitive screens where feasible (FLAG_SECURE on Android for auth + child data screens).

- Device integrity (evaluate): root/jailbreak detection and its trade-offs — recommend posture, implement only if client wants it (can hurt legitimate users).

- Build & secrets: confirm no API secrets in the JS bundle or app.json/eas.json (grep gate); push credentials stay EAS-only (already a rule in the notification plan).

- Permissions: camera (Star Cam), notifications, photo library — request just-in-time with clear rationale; least scope.

- Logout completeness: logout wipes secure store + AsyncStorage + in-memory + WebView cookies/storage.

### Files

| Action | Path |
| --- | --- |
| Add dep | expo-secure-store in app/package.json |
| Add | app/services/secureStorage.ts (+ migration), edit app/services/authService.ts, app/store/useAuthStore.ts |
| Edit | app/app.json / config plugins (ATS, network_security_config, FLAG_SECURE) |
| Edit | WebView usages (app/components/**, CMS book player, SCORM/HTML5 screens) |
| Edit | deep-link handler in app/app/_layout.tsx |
| Add | app/__tests__/services/secureStorage.test.ts, app/__tests__/services/authStorageMigration.test.ts, app/__tests__/utils/deepLinkValidation.test.ts, app/__tests__/webviewPolicy.test.tsx |
| Edit | .github/workflows/security.yml (no-secrets-in-bundle grep for app/) |

### End-to-end testing

Unit/integration - Tokens read/write via SecureStore; migration moves an existing AsyncStorage token then clears it. - Deep-link parser: valid routes resolve; unknown/hostile links (riseupkids://admin/deleteEverything, external URL) are rejected/no-op. - WebView policy: navigation to a non-allowlisted origin is blocked. - Logout clears all stores.

E2E (staging / device) - Install previous build, log in, install the new build over it → still logged in (migration), and the old AsyncStorage key is gone (verified via a debug probe). - On a rooted Android emulator / jailbroken sim, pull app data → token is not in plaintext files. - Open the app from a crafted deep link and from a push notification → lands correctly, no sensitive auto-action. - SCORM + CMS book player still work inside the hardened WebView. - Logout, then inspect storage → nothing sensitive remains; re-open app → login screen. - MITM proxy with an untrusted cert → app refuses the connection (and, if pinning is enabled, refuses even with a trusted-but-wrong cert).

Abuse test - Attempt cleartext HTTP to the API from the app → blocked by ATS / network config. - Feed the WebView a javascript:/file: URL → blocked.

### Exit criteria

- Auth storage migrated to secure storage on iOS + Android (PDF exit item).

- HTTPS/ATS/cleartext-blocked enforced; pinning decision recorded.

- WebView + deep-link inputs validated and fail safe.

- No secrets in the JS bundle (CI gate).

- Logout is complete; sensitive screens not screenshot/backup-leaking (where feasible).

- Root/jailbreak posture documented.

Estimate: 6–9 days (+ real-device QA).

## Chunk 12 — API Validation, NoSQL Injection, IDOR, File Upload & Signed Media

PDF: Phase 3 — comprehensive request validation, NoSQL injection protection, harden file uploads (MIME, size, optional malware scan), signed URLs for private media, IDOR review/tests, admin activity audit logs, CSRF where applicable.

Already done (fix-first, 2026-09-01): RUK-SEC-001 — the SCORM wrapper’s path traversal is closed (mandatory token + path-containment check; see audit). Full module removal, the IDOR matrix, signed media, NoSQL sanitisation, and the rest of this chunk are still to do.

### Work

- Validation framework: standardize on express-validator with a shared validate middleware; a schema per mutating route; reject unknown fields (block mass-assignment on User/ChildProfile/Course updates). Inventory of missing coverage comes from Chunk 1.

- NoSQL injection: add express-mongo-sanitize (strip $/. from user input) + hpp; audit every place a request value flows into a query object or $where; enforce type coercion (IDs cast to ObjectId, never passed raw).

- IDOR: for every route touching a user-owned object (childId, parentId, postId, progressId, receipt id, media id, checkout id), assert ownership against req.user. Build a matrix (from Chunk 1) and add a test per row. Prioritize: course-progress, children, kids-wall, star-cam, parent-dashboard, cms-books, program-materials, notifications inbox, account deletion.

- File uploads: strict MIME allow-list (magic-byte sniff, not just extension/header), per-type size caps, filename sanitization, store outside webroot / in S3 with random keys, block SVG (or sanitize), reject archives with path-traversal entries (adm-zip extraction guard for SCORM/HTML5), optional ClamAV scan hook for admin-uploaded packages.

- Signed media: private Media served only via short-lived signed CloudFront/S3 URLs bound to the authorized user; direct-object access denied; /uploads, /scorm, /html5 static paths either removed in favor of signed delivery or gated. Verify resolveMediaDeliveryUrl.util.js never returns a public URL for private assets.

- Admin activity audit log: AdminAuditLog collection — actor, action, target, before/after summary, ip, requestId, timestamp — written for every admin mutation (role changes, content publish/unpublish, module-access lock/unlock — the [[admin-module-access-control]] plan already anticipated this, deletion approvals, notification sends). Read-only admin UI to view it.

- CSRF: JWT-in-header APIs aren’t classically CSRF-vulnerable, but any cookie-based path (if introduced by Chunk 9 refresh cookies) needs SameSite=Strict + CSRF token. Document the decision.

### Files

| Action | Path |
| --- | --- |
| Add | backend/middleware/validate.js, per-route validator schemas |
| Edit | backend/server.js (express-mongo-sanitize, hpp) |
| Edit | backend/middleware/upload.js (magic-byte, caps, sanitize), zip-extraction guards |
| Add | backend/models/AdminAuditLog.js, backend/services/adminAudit.service.js, admin read route + frontend viewer |
| Edit | media resolution + static route gating |
| Add | backend/tests/idor.matrix.test.js, backend/tests/nosqlInjection.test.js, backend/tests/upload.hardening.test.js, backend/tests/signedMedia.test.js, backend/tests/adminAudit.test.js |

### End-to-end testing

Unit/integration - Unknown/extra fields on update payloads are stripped/rejected. - {"email": {"$gt": ""}} style login/query payloads are neutralized. - IDOR matrix: for each route, user A requesting user B’s object → 403/404, never data. - Upload: .png with PHP/script magic bytes → rejected; oversized file → rejected; zip with ../ entry → rejected. - Private media: unauthenticated or wrong-user request → denied; authorized → short-lived signed URL that expires. - Every admin mutation writes exactly one AdminAuditLog row with actor + target.

E2E (staging) - Run the IDOR matrix as an automated staging script with two real parent accounts + a teacher + an admin. - Upload a real SCORM package (valid) → works; a crafted malicious zip → blocked. - Copy a signed media URL, wait past expiry → 403; share it with a logged-out browser before expiry → still works only within the window (accepted) — confirm window is short (e.g. ≤ 5 min) and per-user where the CDN allows. - Perform 5 admin actions → audit log shows all 5 with correct before/after.

Abuse test - Automated object-ID fuzzing across childId/postId/mediaId endpoints → zero cross-tenant leaks. - Operator-injection sweep on all list/filter endpoints → no injection. - Direct GET on /uploads/<guessed> and /scorm/<guessed> → denied or not enumerable.

### Exit criteria

- IDOR tests pass (PDF exit criterion).

- Private media requires authorization (PDF exit criterion).

- Validation coverage completed for all mutating routes (PDF exit criterion).

- NoSQL sanitization active and tested.

- Upload hardening + zip-traversal guard in place.

- Admin activity audit log written for every admin mutation, with a viewer.

Estimate: 8–11 days (IDOR matrix is broad).

## Chunk 13 — Infrastructure Hardening (self-hosted VPS + pm2 + nginx + S3/CloudFront + Atlas)

PDF: Phase 4 — enforce HTTPS everywhere, HSTS, restrict DB network exposure, network segmentation, configure WAF and CDN protections.

Target environment: one (or few) Linux VPS running the API under pm2, fronted by nginx; frontend/ and riseupkids-sale/web/ are static in S3 + CloudFront; data in MongoDB Atlas. No PaaS, no Kubernetes. Hardening is done on the box and in the AWS/Atlas consoles.

### Work

- TLS / HTTPS everywhere:

  - nginx terminates TLS for the API (api.<domain>), certs via certbot/Let’s Encrypt with auto-renew (systemd timer); modern config (TLS 1.2+/1.3, strong ciphers, OCSP stapling) — target A+ on SSL Labs.

  - Kill the plain http://<ip>:5000 path: bind pm2/Express to 127.0.0.1:5000 only; nginx is the sole public listener; port 5000 closed at the firewall.

  - CloudFront: “Redirect HTTP to HTTPS”, TLS 1.2_2021 policy, ACM cert for both static sites.

  - HSTS long max-age + includeSubDomains + preload — in the nginx server block and the CloudFront Response Headers Policy — after Chunk 3’s staged rollout verifies nothing breaks.

- Server (OS) hardening:

  - ufw (or cloud security group): allow only 22 (restricted source), 80, 443. Everything else denied.

  - SSH: key-only, no root login, non-standard admin user, fail2ban on sshd + on nginx auth/4xx floods.

  - Unattended security upgrades for the OS; documented patch cadence.

  - Dedicated non-login deploy user owns the app dir and .env (Chunk 4); pm2 runs as that user, not root.

  - nginx: request body size limits, timeouts, server_tokens off, a basic rate-limit zone for /api/auth/* as defense-in-depth alongside Chunk 2.

- MongoDB Atlas:

  - Network access list = the VPS’s static egress IP only (assign an Elastic IP if needed). No 0.0.0.0/0.

  - Least-privilege DB user for the app (readWrite on the app DB; not dbAdmin/atlasAdmin; cannot drop the database).

  - Separate DB (or cluster) for staging vs production (Chunk 4).

  - Enable Atlas alerts (auth failures, IP-list changes) and, if the tier allows, database auditing.

  - Confirm encryption at rest + in transit (Atlas default) and that cloud backup / PITR is enabled (feeds Chunk 14).

- S3 / CloudFront:

  - Both content buckets: Block Public Access = ON, no public ACLs/policies; served only via CloudFront with Origin Access Control.

  - App’s IAM user scoped to s3:GetObject/s3:PutObject on its prefixes only (Chunk 4).

  - Enable S3 versioning (frontend rollback + ransomware resilience) + lifecycle rules; consider replication for the media bucket.

  - CloudFront: never cache authenticated responses (the API is not behind CloudFront today — keep it that way, or if it ever is, forward Authorization and raw webhook bodies unchanged).

- Edge protection (right-sized):

  - AWS WAF on the CloudFront distributions (managed core rule set + bad-bot + rate rule) for the static sites.

  - For the API (nginx origin, no CloudFront): nginx limit_req + fail2ban + ufw; optionally Cloudflare in front of api.<domain> (free tier: WAF managed rules, rate limiting, bot mitigation, DDoS) — recommended as the cheapest real WAF for the API. Document the DNS change.

  - Payment webhook source allowlisting: restrict /api/stripe/webhook, /api/paypal/webhook, /api/pagseguro/webhooks/* to the providers’ published IP ranges in nginx (allow/deny), plus the signature checks from Chunk 8. Ensure whatever sits in front (nginx/Cloudflare) forwards the raw request body byte-for-byte (no buffering transform) so PagBank’s SHA256 passes on the primary path.

- trust proxy: (done 2026-09-02) — server.js sets app.set('trust proxy', …) from a TRUST_PROXY env var (default 1). Remaining here: bind Express to 127.0.0.1 only, and migrate the ad-hoc req.headers['x-forwarded-for'] reads in the payment / children / auth controllers to req.ip.

- Managed secrets: still optional (Chunk 4). If the client opts in, AWS SSM Parameter Store + a small fetch-on-boot step in the pm2 start script; otherwise the hardened .env stands.

### Files / artifacts

| Action | Path |
| --- | --- |
| Add | docs/INFRASTRUCTURE_HARDENING.md (current vs target, every setting + owner) |
| Add | deploy/nginx/api.conf (TLS, headers, rate-limit zone, webhook allowlist), checked into the repo |
| Add | deploy/README.md (server bootstrap: ufw, fail2ban, certbot, pm2 as deploy user) |
| Edit | backend/server.js (trust proxy, bind 127.0.0.1, HSTS via helmet as backup to nginx) |
| Add | backend/tests/hsts.test.js, backend/tests/trustProxy.test.js |
| Add | CloudFront Response Headers Policy + WAF web ACL definitions (Terraform or documented console steps) |

### End-to-end testing

Config verification - SSL Labs scan of api.<domain> + both CloudFront sites → A/A+; HSTS present; TLS 1.2+ only. - nmap <vps-ip> from outside → only 22/80/443 open; curl http://<vps-ip>:5000 → refused/timeout. - Atlas access list has no 0.0.0.0/0; mongosh from a random host → connection refused. - aws s3 cp of a private object via its S3 URL by an anonymous client → AccessDenied; via CloudFront → served. - Express req.ip in a logged request = the real client IP.

E2E - Full user journey over HTTPS with WAF/Cloudflare in blocking mode → no false positives (login, Stripe/PayPal/PagBank checkout, uploads, admin CRUD, notifications, Star Cam). - Fire each provider’s real webhook through nginx/Cloudflare → raw body byte-identical; PagBank passes on the primary signature path (not the ownership fallback). - certbot renew --dry-run succeeds; simulate cert expiry handling. - Manual deploy still works unchanged: git pull && npm install && pm2 restart all; npm run build → S3 → invalidation. - Frontend rollback drill: re-sync a previous dist from an S3 version + invalidate → prior version live.

Abuse test - Connect to MongoDB from outside the allowlist → refused. - Hit /api/stripe/webhook from a non-provider IP → blocked at nginx before the app. - SSH brute-force from one IP → fail2ban bans it. - Request-flood /api/auth/login → nginx limit_req + Chunk 2 limiter both push back; site stays up. - Fetch a private S3 object by guessed key → denied.

### Exit criteria

- HTTPS enforced everywhere (API via nginx+certbot, sites via CloudFront); plain :5000 closed; HSTS live.

- VPS hardened: ufw, key-only SSH, fail2ban, non-root pm2, OS auto-patching.

- MongoDB Atlas: network list = VPS egress IP only; least-privilege app user; alerts on.

- S3 Block Public Access on; CloudFront OAC; versioning enabled.

- A real WAF in front of the API (Cloudflare or equivalent) + AWS WAF on the static distributions.

- Payment webhook paths IP-allowlisted; raw body preserved end to end.

- trust proxy correct; req.ip is the true client IP.

- Manual deploy + rollback still work and are documented in deploy/README.md.

Estimate: 7–10 days (+ client access to VPS, AWS, Atlas, DNS).

## Chunk 14 — Monitoring & Alerting, Backup/Recovery Runbook, Incident Response, Pentest & Ongoing Reviews

PDF: Phase 4 — monitoring/alerting (failed login spikes, authz failures, webhook verification failures, API error spikes), backup restoration test, incident response procedures documented. Phase 5 — third-party penetration test, bug bounty evaluation, recurring security reviews. Incident Response Plan. Client: “backup / recovery operational details”.

### Work — Monitoring & Alerting

- Ship logs (structured, redacted — Chunk 6) to a centralized store with access control and retention.

- Metrics + alerts (to a real channel — email/Slack/PagerDuty), each with a threshold, an owner, and a runbook link:

  - Failed-login spike / lockout spike (per account and global).

  - Authorization-failure spike (403 rate) — possible IDOR probing.

  - Webhook verification-failure alerts (Stripe/PayPal/PagBank) — from Chunk 8 hooks.

  - PagBank API-ownership fallback used — always alert.

  - API 5xx spike / latency spike.

  - New admin created / admin role granted / 2FA disabled / logout-all triggered by an admin on another user.

  - Account-deletion volume anomaly.

  - Dependency Critical advisory (from Chunk 5).

- Uptime + synthetic checks for the auth and checkout paths.

- A lightweight security dashboard (can reuse the admin dashboard shell).

### Work — Backup & Recovery (operational detail — client ask)

- docs/BACKUP_AND_RECOVERY_RUNBOOK.md covering (tuned to the actual stack — VPS + pm2 + S3/CloudFront + Atlas):

  - Inventory: MongoDB Atlas; S3 buckets by purpose (frontend build, sales build, media/uploads); the VPS itself (.env, deploy/nginx/*, ecosystem.config.js, certbot certs, ~/.pm2, any cron); DNS/zone file; EAS credentials + Apple/Google signing; provider dashboards config (Stripe/PayPal/PagBank).

  - Backup config per store:

    - Atlas — enable Cloud Backup + Continuous PITR (retention agreed with client, e.g. 7-day PITR + weekly snapshots 4 weeks). If the tier lacks PITR, a mongodump cron on the VPS to a separate S3 bucket (different AWS account/credentials ideally) with lifecycle + Object Lock.

    - S3 — versioning ON (Chunk 13), lifecycle to expire noncurrent versions after N days, optional cross-region replication for the media bucket.

    - VPS config — the deploy/ dir lives in git; .env and certs backed up encrypted (age/gpg) to the backup bucket weekly. The VPS is cattle, not pet: deploy/README.md must be able to rebuild it from a blank Ubuntu box.

  - RPO / RTO targets agreed with the client (starting point: RPO ≤ 24h, RTO ≤ 4h) and whether current config meets them.

  - Restore procedures — step-by-step:

    - Atlas PITR / snapshot restore to a new cluster, repoint MONGODB_URI, pm2 restart all.

    - single-collection / single-document restore (mongorestore --nsInclude into a scratch DB, copy the doc).

    - S3 object/version restore (aws s3api list-object-versions → copy-object the prior version).

    - full VPS rebuild from deploy/README.md (provision box → bootstrap script → restore .env + certs → git clone → npm install → pm2 start ecosystem.config.js → point DNS).

    - frontend/sales rebuild (npm run build → aws s3 sync → invalidate) or roll back to a prior S3 version.

  - Restore drills: actually perform (a), (b), (c), and (d)-into-a-throwaway-VPS; record wall-clock time vs RTO; fix gaps.

  - Ransomware / destructive-actor scenario: the app’s Atlas user and IAM user cannot delete backups (separate credentials/account for the backup bucket; S3 Object Lock / Atlas backup in a separate project); an offline copy of critical secrets and the DNS zone.

  - Verification: monthly job (cron on a separate small box or a scheduled GitHub Action against a scratch target) that restores the latest snapshot and runs a smoke suite; alert if it fails.

### Work — Incident Response

- docs/INCIDENT_RESPONSE_PLAN.md expanding the PDF’s outline into an actionable runbook:

  - Roles (incident lead, comms, engineering), contact list, severity definitions.

  - Detection → which alerts map to which severity.

  - Containment playbooks: disable a compromised account (isActive=false + logout-all), rotate a specific secret (link to SECRETS_MATRIX), block traffic at the WAF, revoke provider keys.

  - Assessment: log queries to run, deployment history to check.

  - Notification: stakeholder + user templates; COPPA/LGPD breach-notification obligations and timelines (tie to Chunk 7) — when regulators/parents must be told.

  - Recovery: restore from backups (link runbook), forced credential resets, re-enable services.

  - Post-incident review template; feed actions back into the audit register.

- Tabletop exercise: run one simulated incident (e.g. “leaked admin credential”) end to end with the client.

### Work — Assurance & Process

- Third-party penetration test: scope (web admin, API, mobile app, payment flows, child-data access), pick a vendor, schedule after Chunks 2–13 land, feed results into the register, remediate, request a retest of criticals.

- Bug bounty: evaluate a private program (HackerOne/Intigriti) vs a security.txt + responsible-disclosure inbox to start. Recommend the lighter option first.

- Recurring reviews: quarterly access review (admin list, provider MFA, third-party OAuth apps, DNS), quarterly dependency deep-dive, annual full re-audit + pentest. Calendarized with an owner.

- SECURITY.md + /.well-known/security.txt published.

### Files

| Action | Path |
| --- | --- |
| Add | docs/BACKUP_AND_RECOVERY_RUNBOOK.md, docs/INCIDENT_RESPONSE_PLAN.md, docs/SECURITY_REVIEW_CALENDAR.md, SECURITY.md, frontend/sales /.well-known/security.txt |
| Add | alerting config (as code), synthetic checks, restore-drill job |
| Edit | backend metrics emission points (auth, authz, webhooks) |
| Add | backend/tests/securityMetrics.test.js (events emitted on the right triggers) |

### End-to-end testing

Unit/integration - A burst of failed logins emits the “failed-login spike” metric/event. - A webhook signature failure emits the webhook-failure alert event. - PagBank fallback path emits its always-alert event. - Admin-role-grant emits the admin-change alert event.

E2E (staging) - Trigger each alert condition on staging → the alert actually arrives in the configured channel within the target time, with a runbook link. - Backup restoration verified (PDF exit criterion): restore a staging DB snapshot into a fresh environment, run the smoke suite → app works; record RTO. - Restore a single deleted document and a prior S3 object version → succeeds. - Run the monthly automated restore-and-smoke job once by hand → green.

Abuse / tabletop - Run the “leaked admin credential” tabletop: detect (alert) → contain (isActive=false + logout-all + rotate) → assess (log queries) → notify (templates, COPPA timeline check) → recover (restore if needed) → post-incident note. Time each phase. - Simulate destructive actor deleting data with a stolen app DB user → confirm immutable backups are untouched and restorable.

### Exit criteria

- Monitoring alerts tested — each fires and reaches a human (PDF exit criterion).

- Backup restoration verified with a real drill; RPO/RTO measured vs target (PDF exit criterion).

- Incident response procedures documented and tabletop-tested (PDF exit criterion).

- Backup & recovery runbook complete, including immutable-backup / ransomware scenario.

- Third-party pentest completed; criticals remediated and retested.

- Bug bounty / disclosure path decided and security.txt published.

- Recurring review calendar established with named owners.

- Security testing integrated into the development lifecycle (PDF Phase 5 exit criterion).

Estimate: 8–12 days (excludes the external pentest vendor’s own timeline).

## Organizational security requirements (runs alongside; owned by client + engineering)

From the PDF’s “Organizational Security Requirements”. Tracked in Chunk 1 (assessment) and Chunk 14 (recurring review); actioned by the client:

- MFA on: email provider, hosting, MongoDB Atlas, Stripe, PayPal, PagBank, GitHub (org-enforced), domain registrar, Apple Developer, Google Play / Google Cloud.

- Unique passwords per service, stored in a shared password manager.

- Rotate credentials after any incident (procedure in SECRETS_MATRIX + IR plan).

- Quarterly: revoke unused sessions, review authorized third-party OAuth apps, audit DNS/domain settings.

- Enable login/security alerts on every provider that offers them.

- Least-privilege access for all team members; separate staging/production credentials.

- Maintain deployment approval logs; review admin access quarterly.

## Summary table

| Chunk | Title | PDF phase | Depends on | Est. |
| --- | --- | --- | --- | --- |
| 1 | Full written security audit | (client) Phase 1 | — | 5–8 d |
| 2 | Rate limiting & account lockout | P1 | 1 | 3–4 d |
| 3 | Security headers, error hygiene, CORS | P1 / P3 | 1 | 3–4 d |
| 4 | Secret management & repo hygiene | P1 / P4 | 1 | 3–5 d |
| 5 | Security scanning & pre-deploy checks (checks-only Actions; no deploy pipeline) | P1 / P5 | 4 | 4–5 d |
| 6 | Logging hygiene for sensitive data | (client) | 1 (3) | 4–6 d |
| 7 | Child privacy & COPPA / LGPD | (client) / P5 | 1 | 5–7 d |
| 8 | Webhook hardening (Stripe/PayPal/PagBank) | (client) / P4 | 1 | 5–7 d |
| 9 | Session hardening: refresh + revocation + web token storage (RUK-SEC-012b) | P2 | 2 | 6–9 d |
| 10 | 2FA + password policy + reset hardening | P2 | 9 | 7–9 d |
| 11 | Mobile app security | (client) / P2 | 9 | 6–9 d |
| 12 | Validation / NoSQL / IDOR / uploads / signed media | P3 | 1 | 8–11 d |
| 13 | Infrastructure hardening (VPS + pm2 + nginx + S3/CloudFront + Atlas) | P4 | 5 | 7–10 d |
| 14 | Monitoring, backup/recovery, IR, pentest | P4 / P5 | 13 | 8–12 d |

Rough total: ~77–107 engineering days for one engineer, excluding the external pentest vendor’s timeline and client-side org tasks. Chunks 2/3/4/6/7/8/12 parallelize across engineers if staffed.

Deployment stays manual throughout (npm run build → S3 → CloudFront invalidation; git pull → npm install → pm2 restart all). No chunk introduces a deploy pipeline — Chunk 5 adds checks-only GitHub Actions, and Chunk 13 hardens the VPS/nginx/AWS the manual process already targets.

## Notes on the client’s follow-up email

| Client point | Where it lands | Note |
| --- | --- | --- |
| Earlier COPPA / privacy / data handling | Chunk 7 (was PDF Phase 5) | Pulled to right after the audit; deletion pipeline gets a proving E2E test; Vision API sharing documented. |
| Backup / recovery operational details | Chunk 14 runbook, prep in Chunk 13 | Adds RPO/RTO targets, real restore drills, immutable-backup / ransomware scenario, monthly automated restore-and-smoke. |
| Explicit webhook protections (Stripe / PayPal / PagBank) | Chunk 8 (was implicit in PDF Phase 4) | Its own chunk. Notably: PayPal has no webhook today and trusts a client-supplied orderID — this chunk adds server-side owner/tier/amount checks + a real PayPal webhook. |
| Logging hygiene for sensitive data | Chunk 6 (new) | Central redaction layer + full codebase sweep + a staging “grep the logs for secrets” gate. |
| Future mobile-specific security | Chunk 11 | Secure storage migration (real gap — app uses plaintext AsyncStorage today), WebView + deep-link hardening, ATS/cleartext, pinning decision, device-integrity posture. |

All five are additive and do not block the PDF’s original phases — they’re sequenced so the highest-leverage ones (privacy, webhooks, logging) come right after the audit.