# Rise Up Kids — Security Audit 2026

This is Chunk 1 / “Phase 1” of SECURITY_STRENGTHENING_IMPLEMENTATION_PLAN.md. Every finding here has an owning chunk (2–14). No code was changed to produce this document. Date: 2026-09-01 · Auditor: Engineering (internal) · Status: Delivered, pending client review of severity + ordering.

## Remediation status update — 2026-09-04

All three Critical findings are fixed and verified, and Chunks 2 and 3 are complete. Details, diffs-in-words, and test evidence are inline on each finding below (search “Status:”).

| ID | Sev | Fix | Verified by |
| --- | --- | --- | --- |
| RUK-SEC-001 | Critical | SCORM wrapper hardened in place: a valid token is now mandatory (401 without one) and path/entryPoint are rejected (400) unless they resolve inside backend/uploads/scorm | 14 tests (scormWrapper.security.test.js) + a live HTTP run of the exact PoC against the real, unmocked route |
| RUK-SEC-002 | Critical | Public POST /api/auth/register always creates role: 'parent' server-side; any client role/linkedParent is ignored, not just defaulted | 11 tests (auth.register.roleGuard.test.js) — every role value from the PoC |
| RUK-SEC-003 | Critical | Server refuses to boot with a missing/known-weak JWT_SECRET (any env), or one <32 chars in production/staging (backend/config/jwtSecret.js → server.js startup) | 10 tests (jwtSecretPolicy.test.js) + a manual boot test |
| RUK-SEC-007 | High | Closed. (a) Per-IP rate limiting on all public auth endpoints — generic 429 + Retry-After. (b) Per-account lockout: exponential silent temporary lock after repeated wrong passwords, auto-unlock, admin list/unlock endpoints. (c) 6-digit code caps: the admin OTP / password-reset code is destroyed after 5 wrong guesses. (pm2 is fork mode — no shared limiter store needed.) | 67 tests, including three full-stack supertest e2e suites (one against the real router, two against the whole stack + a real in-memory MongoDB) |
| RUK-SEC-029 | Medium | app.set('trust proxy', …) now driven by TRUST_PROXY env (default 1) so the rate limiter keys on the real client IP | Covered by the RUK-SEC-007 e2e tests (per-IP isolation via X-Forwarded-For) |

Also fixed: * RUK-SEC-022 — all three unauthenticated public write endpoints (subscribe-flodesk, /api/invitation, /api/school-application) are now per-IP rate limited. A bot check (CAPTCHA) stays a recommended later enhancement. * Chunk 3 (2026-09-04): RUK-SEC-009 (API security headers via helmet + HSTS), RUK-SEC-011 (generic production 5xx + request-id correlation), RUK-SEC-025 (CORS fail-closed, no expo wildcard), RUK-SEC-031 (trimmed info/health endpoints). The static-site (CloudFront) headers for RUK-SEC-009 remain a Chunk 13 item.

Client actions required: 1. Set (or confirm) a real, random JWT_SECRET on the production server (openssl rand -hex 32) before deploying — the API will otherwise refuse to start. If there’s any chance the current secret is the shipped example value, also rotate the other secrets in that .env (RUK-SEC-001 may have exposed them prior to that fix). 2. Confirm the reverse-proxy hop count and set TRUST_PROXY accordingly (default 1 = a single nginx). Wrong value → either all users share one rate-limit bucket, or clients can spoof X-Forwarded-For.

Not yet started: RUK-SEC-004 (JWT issuance from unauthenticated payment-session GETs) — larger change, Chunk 8/9. Full removal of the SCORM module (rather than in-place hardening) remains a recommended future cleanup — see RUK-SEC-001.

## 0. Executive summary

The platform is functionally mature but was built feature-first, with security controls that are largely absent rather than weak: there is no rate limiting, no security headers, no request sanitisation layer, no signed media, no session revocation, no CI security gate, and no structured/redacted logging. Authentication is a single 7‑day JWT for every role.

Three findings were Critical. All three are now fixed (see the remediation status block above) — the table below is kept as the original assessment for the record.

| ID | Critical finding | One-line impact | Status |
| --- | --- | --- | --- |
| RUK-SEC-001 | Unauthenticated path traversal / arbitrary file read in the SCORM wrapper endpoint | Anyone on the internet can read backend/.env (all secrets) and any file the API process can read | FIXED 2026-09-01 |
| RUK-SEC-002 | Public registration accepts role: "admin" | Anyone can create an admin account and complete its email OTP (sent to their own inbox) | FIXED 2026-09-01 |
| RUK-SEC-003 | Default/weak JWT_SECRET shipped in .env.example, no strength enforcement | If the default (or any weak value) reached production, any user — including admin — can be forged | FIXED 2026-09-01 (secret-strength enforcement only — 7-day tokens + no revocation stay tracked under Chunk 9) |

RUK-SEC-001 alone was enough to compromise the entire platform (read .env → forge JWTs → full admin → database, S3, Stripe/PayPal/PagBank, Google service account).

Child-privacy exposure is material. Kids Wall shares children’s display names, ages, avatars and photos across all families by default, without verifiable parental consent, and unmoderated posts are retrievable by any authenticated parent (RUK-SEC-006). All uploaded media, including children’s photos, is served from public unsigned CloudFront URLs (RUK-SEC-005).

Good news, confirmed by code: - Children are never User accounts; child API access is always mediated by a parent JWT + childId. - Star Cam camera captures are sent to Google Vision in memory only and are not stored server-side (no S3 write, StarCamEvent holds only game telemetry). This removes a large COPPA concern the draft plan had assumed. - Payment webhooks for Stripe and PagBank do verify signatures; PagBank uses crypto.timingSafeEqual. - The account-deletion pipeline is real, automatic (30‑day scheduler), and purges most child collections + S3 media. - No live secrets were found in a quick git-history scan (full entropy scan still pending — Chunk 4). - Admin management routes (/api/parents, /api/teachers, /api/admin/*) are correctly gated with authorize('admin').

Counts (as originally assessed): 3 Critical · 10 High · 16 Medium · 7 Low/Info (36 total). As of 2026-09-04 (Chunks 2 + 3 complete): 0 Critical open · 7 High open (RUK-SEC-007 + RUK-SEC-009 + RUK-SEC-011 closed) · 13 Medium open (RUK-SEC-029, -022, -025 closed) · 6 Low/Info open (RUK-SEC-031 closed). → 10 findings fixed, 26 remaining.

## 1. Scope & methodology

### Commit SHAs reviewed

| Component | Path | SHA |
| --- | --- | --- |
| Monorepo (backend, frontend, app, docs) | D:\UPWORK\RiseUpKids | 725c90a3b89c5711ee02324429a31ebaa8b68356 (branch master) |
| Sales site (submodule) | riseupkids-sale | fb3780726628ad0e35e35ef50fb1012e8a0c0622 |

### Method

- Manual source review of backend/ (51 routes, 51 controllers, 73 services, 49 models, 7 middleware), targeted review of frontend/src, app/, and the deployment docs.

- npm audit on all four workspaces.

- Quick git-history scan for common secret patterns (sk_live_, AKIA…, BEGIN PRIVATE KEY).

- No dynamic testing against a running environment was performed (no staging URL supplied). Reproduction steps below are derived from code and must be confirmed on staging as each fix lands.

### Out of scope for this pass (tracked, not assessed in depth)

- The riseupkids-sale marketing site’s own code (only its submodule SHA is pinned here).

- Live infrastructure configuration (VPS hardening, nginx config, MongoDB Atlas network list, WAF) — assessed from deployment docs only; full review is Chunk 13.

- Third-party penetration testing — Chunk 14.

- A full entropy-based secret-history scan (gitleaks/trufflehog) — Chunk 4.

### Environment facts established

| Fact | Source |
| --- | --- |
| API is served over HTTPS at https://api.riseup.kids/api | app/eas.json (EXPO_PUBLIC_API_URL) |
| Historic frontend config referenced the API as http://<ip>:5000/api | frontend/S3_DEPLOYMENT_CONFIG.md — confirm no plaintext path remains (Chunk 13) |
| Deploy is manual: npm run build → S3 → CloudFront invalidation (web); git pull && npm install && pm2 restart all (API) | client, frontend/DEPLOYMENT_GUIDE.md |
| No .github/workflows — no CI of any kind | repo root |
| .env is git-ignored; only .env.example is tracked | backend/.gitignore, git ls-files |

## 2. Architecture & trust boundaries

flowchart LR
  subgraph Clients
    ADMIN[Admin + parent/child web SPA - frontend/ - S3+CloudFront]
    APP[Expo React Native app - iOS/Android]
    SALE[Marketing site - riseupkids-sale - S3+CloudFront]
  end
  subgraph Edge
    NGINX[nginx reverse proxy - assumed]
  end
  API[Express API - pm2 on VPS]
  DB[(MongoDB Atlas)]
  S3[(S3 + CloudFront - public unsigned URLs)]
  subgraph ThirdParty
    STRIPE[Stripe]
    PAYPAL[PayPal]
    PAGBANK[PagBank]
    VISION[Google Vision]
    GOOG[Google Meet / YouTube]
    MAIL[SMTP - Gmail]
    EXPO[Expo Push / FCM / APNs]
    BUNNY[Bunny Stream embed]
    FLODESK[Flodesk]
  end

  ADMIN & APP & SALE --> NGINX --> API
  API --> DB
  API --> S3
  API <--> STRIPE & PAYPAL & PAGBANK & VISION & GOOG & MAIL & EXPO & FLODESK
  APP -.public embed.-> BUNNY
  STRIPE & PAYPAL & PAGBANK -.webhooks.-> API

Trust boundaries & notes

| Boundary | State |
| --- | --- |
| Client → API | JWT bearer only. No refresh, no revocation, no rate limit, no WAF. CORS env-driven in prod, permissive regex in dev. |
| API → MongoDB Atlas | Connection string in .env. Atlas network list not reviewed (Chunk 13). No express-mongo-sanitize. |
| API → S3/CloudFront | All objects public and unsigned — no per-user authorization on any media (RUK-SEC-005). |
| API ← payment webhooks | Stripe & PagBank verify signatures; PayPal has no webhook (client-driven capture). Idempotency partial (RUK-SEC-014). |
| API → Google Vision | Service-account private key in .env. Images sent in-memory, not stored. |
| App ↔ device storage | Plaintext AsyncStorage for the auth token (RUK-SEC-012). |
| Static content (SCORM/HTML5) | Extracted to disk / S3 and served from the CloudFront/API origin; wrapper endpoint is unauthenticated (RUK-SEC-001). |

## 3. Asset & data inventory

Classification: C-PII = child personal data (COPPA/LGPD sensitive) · PII = adult personal data · PAY = payment/billing · CRED = credential/secret · INT = internal.

| Collection (backend/models/) | Class | Sensitive fields | Notes |
| --- | --- | --- | --- |
| User | PII, PAY, CRED | email, password (bcrypt), taxId (CPF), stripe*/paypal*/pagseguro* ids, termsAcceptedIp | 7‑day JWT subject. role incl admin. |
| ChildProfile | C-PII | displayName, age (0–18), avatar | Age band, not DOB — good minimisation. kidsWallEnabled default true. |
| ChildStats, StarEarning, Progress, CourseProgress, BookReading, VideoWatch, AudioAssignmentProgress, ChantProgress | C-PII (behavioural) | per-child activity/timestamps | Purged on deletion. |
| KidsWallPost | C-PII | title, content, images[]/videos[] (Media), child | Cross-family feed exposure (RUK-SEC-006). |
| StarCamEvent | C-PII (telemetry) | targetWord, recognizedWord, attempts, metadata (Mixed) | No images stored. metadata is unbounded Mixed. |
| Media | C-PII possible | url, filePath, uploadedBy | Public unsigned URLs (RUK-SEC-005). |
| PasswordResetToken, LoginOtpToken | CRED | 6-digit code, expiresAt | No per-token attempt counter (RUK-SEC-007). |
| PagSeguroCheckout, StripeWebhookEvent | PAY | ids, webhookEvents[], amounts | Idempotency store (Stripe partial). |
| AccountDeletionRequest | PII | requesterIp, subscriptionNotes, purgeSummary | requesterIp from spoofable header. |
| ContactSupport, Leads, SchoolProspect | PII | email, whatsapp, parentName, child age | Leads/SchoolProspect fed by unauthenticated public forms (RUK-SEC-022). |
| GoogleIntegration, YouTubeIntegration | CRED | OAuth tokens | Not reviewed in depth. |
| DevicePushToken, NotificationReceipt, NotificationCampaign | PII | push tokens, per-recipient receipts | Not removed on account deletion (RUK-SEC-026). |

## 4. Threat model (STRIDE, prioritised)

| # | Threat | Boundary | Realised by | Status |
| --- | --- | --- | --- | --- |
| T1 | Information disclosure — read server secrets | Client → API | GET /api/scorm/:id/wrapper?path=../../../.env | Open — RUK-SEC-001 (Critical) |
| T2 | Elevation of privilege — become admin | Client → API | POST /api/auth/register {"role":"admin"} | Open — RUK-SEC-002 (Critical) |
| T3 | Spoofing — forge any user’s JWT | Token | Weak JWT_SECRET; no revocation | Open — RUK-SEC-003 (Critical) |
| T4 | Spoofing — take over an account via a leaked payment/session id | Client → API | GET /api/stripe/checkout-session/:id returns a JWT | Open — RUK-SEC-004 (High) |
| T5 | Information disclosure — access another family’s child photos | Client → S3 | Public unsigned CloudFront URLs; cross-family Kids Wall feed | Open — RUK-SEC-005, -006 (High) |
| T6 | Tampering / DoS — brute force, credential stuffing, OTP guessing, resource exhaustion | Client → API | No rate limiting or lockout | Open — RUK-SEC-007 (High) |
| T7 | Elevation / IDOR — teacher/content_creator manipulates arbitrary children | Client → API | Ownership check gated on role === 'parent' only | Open — RUK-SEC-008 (High) |
| T8 | Repudiation — no audit trail for admin actions | API | No AdminAuditLog | Open — Chunk 12 |
| T9 | Tampering — activate a subscription without paying / replay a webhook | API ← webhooks | Partial idempotency; PayPal replay | Partial — RUK-SEC-014, -015 (Medium) |
| T10 | Information disclosure — PII/secrets in logs | API → logs | morgan combined + 400+ raw console.* + full Stripe object dumps | Open — RUK-SEC-010 (High) |
| T11 | Tampering — NoSQL operator / regex injection | Client → DB | No sanitiser; raw $regex on user input | Open — RUK-SEC-016 (Medium) |
| T12 | Spoofing — stolen mobile token (device compromise, backup) | Device | Plaintext AsyncStorage | Open — RUK-SEC-012 (High) |

## 5. Findings register

Severity uses CVSS-style reasoning (impact × exploitability × exposure). “Owning chunk” points to the plan.

### RUK-SEC-001 — Unauthenticated arbitrary file read via SCORM wrapper path traversal · CRITICAL · Status: FIXED (2026-09-01)

- Where: backend/routes/scorm.routes.js:50 — router.get('/:contentId/wrapper', scormController.getWrapper) has no protect. backend/controllers/scorm.controller.js:447 getWrapper.

- Description: path and entryPoint come straight from req.query. cleanPath only strips a leading scorm/. They are then passed to path.join(__dirname, '../uploads/scorm', cleanPath) and path.join(scormBasePathForFiles, entryPoint) with no .. rejection and no realpath containment check. The file is read with fs.readFile(scormHtmlPath, 'utf-8') and returned in the HTTP response body. The token query param is optional; on an invalid/absent token the handler just logs a warning and continues.

- Impact: Any unauthenticated internet client can read arbitrary files the Node process can read, including backend/.env — which contains JWT_SECRET, MONGODB_URI (with Atlas credentials), AWS_ACCESS_KEY_ID/AWS_SECRET_ACCESS_KEY, STRIPE_SECRET_KEY, STRIPE_WEBHOOK_SECRET, PAYPAL_CLIENT_SECRET, PAGSEGURO_ACCESS_TOKEN, GOOGLE_VISION_PRIVATE_KEY, SMTP credentials. With JWT_SECRET an attacker forges an admin JWT and owns the platform; with the Atlas URI they read/modify the database directly; with the AWS keys they access S3.

- Reproduction (confirm on staging): GET https://api.riseup.kids/api/scorm/anything/wrapper?contentType=book&entryPoint=.env&path=../../.. → expect the contents of backend/.env embedded in the returned HTML. Vary entryPoint/path depth to reach server.js, config/*, etc.

- SCORM is retired (client, 2026-09): no new SCORM content is authored — books/videos now use packageType: 'html5' or 'builtin', served safely from S3/CloudFront via html5handler (which has none of this problem). But the /api/scorm route is still mounted (server.js app.use('/api/scorm', scormRoutes)) and getWrapper’s vulnerable branch reads files straight from the path query param without looking up any content — so it is exploitable today regardless of whether any SCORM package exists. Severity stays Critical while the code is deployed.

- Fix (preferred — removal, not a patch): delete backend/routes/scorm.routes.js, backend/controllers/scorm.controller.js, backend/services/scorm.service.js, the SCORM multer uploaders in middleware/upload.js, the app.use('/api/scorm', …) mount and the app.use('/scorm', express.static(…)) mount in server.js, plus the frontend ScormPlayer.jsx / scormPlayer.jsx / AdminTestScormModal.jsx. Precondition: confirm no production content still has packageType: 'scorm' (query Book, Media/video, Activity, Chant); if any exists, migrate it to html5/builtin first, or keep a hardened read-only serve path. Note packageType still defaults to 'scorm' in book.services.js:42 and SCORM branches pervade book/video/activity/chant.services.js — schedule that cleanup with the removal.

- Fix (if removal must wait): add protect; reject path/entryPoint containing .., absolute paths, or NUL bytes; path.resolve(final).startsWith(path.resolve(allowedRoot) + path.sep); restrict entryPoint to *.htm(l).

- Owning chunk: 12 (removal). Given severity, treat as a hotfix before the rest of the plan — removal is low-risk since the feature is retired.

What shipped (2026-09-01): the “if removal must wait” hardening above, not the full module deletion — the SCORM feature was left in place but closed the hole: - getWrapper now requires a valid token query param; missing or invalid → 401 before any file-system work happens (backend/controllers/scorm.controller.js). It’s still a query param (not an Authorization header) because the wrapper is loaded as an iframe src, which can’t carry custom headers — see RUK-SEC-024. - New isSafeScormRelativePath() rejects any path/entryPoint containing .., an absolute path, a Windows drive letter, or a NUL byte (400). - New isWithinRoot() is the authoritative second check: after building the final file path, it’s path.resolved and asserted to be backend/uploads/scorm itself or a descendant of it — so even a value that slipped past the string check can’t escape. - backend/routes/scorm.routes.js doc comment updated to match. - Verified live, not just mocked: a throwaway Express app mounting the real, unmodified scorm.routes.js (no DB needed for this code path) was hit with the exact PoC from this finding —

```
GET /api/scorm/x/wrapper?contentType=book&entryPoint=.env&path=../../..          (no token)   → 401, no .env content
GET /api/scorm/x/wrapper?contentType=book&entryPoint=.env&path=../../..&token=…  (valid token) → 400, no .env content
GET /api/scorm/x/wrapper?...&entryPoint=../../../server.js&token=…               (valid token) → 400, no source leaked
GET /api/scorm/x/wrapper?...&entryPoint=index.html&path=book/x/extracted&token=… (valid token) → 404 (well-formed, doesn't exist) — proves legitimate-shaped requests still flow through
```

- Unit/integration coverage: backend/tests/scormWrapper.security.test.js (14 tests) — the path-safety helpers in isolation, no-token / bad-token / bad-contentType / traversal-in-entryPoint / traversal-in-path (multiple encodings incl. backslashes), the exact audit PoC end to end, and a legitimate in-bounds request still serving 200 with the API-shim script injected.

- Not done: full module removal (routes/controller/service/uploaders/static mounts/frontend players). Still recommended once the client confirms no production content has packageType: 'scorm' — see the “SCORM is retired” note above. Until then this endpoint is hardened, not gone.

- Follow-up: rotate every secret in backend/.env on the production server — this endpoint was live and unauthenticated before this fix, so treat prior disclosure as possible.

### RUK-SEC-002 — Privilege escalation: public registration creates admin accounts · CRITICAL · Status: FIXED (2026-09-01)

- Where: backend/services/auth.services.js:121 register() — if (!['admin', 'parent'].includes(role)) throw then User.create({ name, email, password, role }). Reached from backend/controllers/auth.controller.js:15 registerUser which forwards req.body.role. Route backend/routes/auth.routes.js:42 POST /api/auth/register — public, no rate limit, no email verification.

- Description: role: "admin" is explicitly on the allow-list. Admin login then requires a 6‑digit email OTP (login() → issueAdminLoginOtp), but the OTP is sent to the attacker-controlled email they just registered with.

- Impact: Full, immediate administrative compromise by any anonymous user. Admin can manage all users, content, notifications, Kids Wall moderation, module access, deletion requests.

- Reproduction: POST /api/auth/register with {"name":"x","email":"attacker@evil.tld","password":"password123","role":"admin"} → POST /api/auth/login with the same creds → read the OTP from the attacker inbox → POST /api/auth/verify-login-otp → receive an admin JWT.

- Fix: Public registration must hard-code role: 'parent' (and ignore any client role). Admin/teacher/content_creator accounts are created only by an existing admin. Add an email-verification step for self-registration.

- Owning chunk: 2 (ship the role guard as part of the auth-hardening chunk; consider an immediate hotfix).

What shipped (2026-09-01): - backend/services/auth.services.js register() no longer reads role from its input at all — User.create() is called with role: 'parent' unconditionally. There is no longer a code path where a caller-supplied value reaches the database write. - backend/controllers/auth.controller.js registerUser stopped reading/forwarding role and linkedParent from req.body (they were already meaningless to the old default-then-validate logic; now they’re not read at all). JSDoc on both functions updated to say this explicitly. - Confirmed authService.register has exactly one caller in the codebase (registerUser), so this change is safe with no other internal admin-creation flow depending on it — admins/teachers are created elsewhere (parents.services.js / teachers.controller.js, both already authorize('admin')-gated). - Tests: backend/tests/auth.register.roleGuard.test.js (11 tests) — parametrized over role: 'admin' | 'ADMIN' | 'Admin' | 'teacher' | 'content_creator' | '' | undefined | null, asserting User.create is invoked with role: 'parent' in every case; plus that linkedParent is never forwarded, and that the pre-existing “email already registered” / “missing fields” behavior is untouched. - Email verification on self-registration (the fix’s second recommendation) is not included in this pass — noted as a follow-up, not a blocker (the critical issue was privilege escalation, which is closed).

### RUK-SEC-003 — Weak/default JWT secret, no enforcement, long-lived non-revocable tokens · CRITICAL · Status: PARTIALLY FIXED (2026-09-01) — secret-strength enforcement shipped; session lifetime/revocation still open (Chunk 9)

- Where: backend/.env.example:13 JWT_SECRET=your_super_secret_jwt_key_change_this_in_production. backend/services/auth.services.js:101 generateToken — expiresIn: JWT_EXPIRE || '7d' for every role. backend/middleware/auth.js:32 jwt.verify(token, process.env.JWT_SECRET). No startup assertion anywhere in server.js.

- Description: If production ever used the example value (or any low-entropy secret), every JWT is forgeable. Even with a strong secret: tokens live 7 days for admins, logout is a server-side no-op (auth.services.js:352), and nothing is invalidated on password change/reset, role change, or isActive=false within that window.

- Impact: Forge any user incl. admin (if secret is weak); a stolen token is valid for up to 7 days with no way to revoke it.

- Reproduction: Confirm the production JWT_SECRET value and length with the client. Change a user’s password, then continue using their pre-change token — it still works.

- Fix: Enforce ≥ 256-bit random JWT_SECRET at startup (reject the known default and any value < 32 chars). Split JWT_EXPIRE by role (short for admin/teacher). Implement refresh tokens + revocation + a tokenVersion check.

- Owning chunk: 4 (secret policy) + 9 (session lifecycle).

What shipped (2026-09-01) — the secret-policy half (Chunk 4 scope): - New backend/config/jwtSecret.js exports assertStrongJwtSecret(), called once at the top of backend/server.js (right after dotenv.config(), before the DB connection, mail config, or any route is loaded). - Throws (process exits, nothing starts serving) when: JWT_SECRET is unset/blank; it exactly matches a known example/placeholder value (your_super_secret_jwt_key_change_this_in_production, secret, changeme, etc. — case-insensitive) in any environment; or, in production/staging, it’s shorter than 32 characters. In development, a short-but-not-known-weak secret only logs a warning, so local setup isn’t blocked. - backend/.env.example — JWT_SECRET is now blank with a comment instructing openssl rand -hex 32, instead of shipping a value that looked usable. - Verified live, not just unit-tested: ran node server.js three ways and confirmed real process behavior — JWT_SECRET=your_super_secret_jwt_key_change_this_in_production  → throws immediately, exit before Mongo/Express touch anything     JWT_SECRET= (empty)                                              → throws immediately, same     JWT_SECRET=short123 NODE_ENV=development                        → warns, does NOT exit, proceeds to boot normally - Tests: backend/tests/jwtSecretPolicy.test.js (10 tests) — missing/blank, the exact .env.example default in every NODE_ENV, other known-weak values case-insensitively, short-secret behavior differing between production/staging (throws) and development (warns only), and a strong secret passing silently. - Not done (still Chunk 9): JWT_EXPIRE is unchanged (7 days, all roles); there is still no refresh-token flow, no revocation, no tokenVersion check, and logout is still a client-side-only no-op. A stolen token is unaffected by this fix and remains valid for up to 7 days. This is tracked as its own chunk, not folded into the critical-fix pass, because it’s a session-architecture change, not a one-line hardening.

### RUK-SEC-004 — Unauthenticated JWT issuance from payment session identifiers · HIGH

- Where: backend/controllers/stripe.controller.js:92 getCheckoutSessionDetails (GET /api/stripe/checkout-session/:sessionId), backend/controllers/checkout.controller.js:84 getSessionDetails (GET /api/checkout/session/:sessionId), backend/controllers/pagseguro.controller.js:161 getCheckoutDetails (GET /api/pagseguro/checkout/:checkoutId). All three are unauthenticated.

- Description: Each endpoint takes a payment session / checkout identifier from the URL, verifies the payment is complete, and returns { user, token } where token is a full 7‑day JWT for that user. The identifier is placed in the post-payment redirect URL (?session_id={CHECKOUT_SESSION_ID}), so it lands in server access logs, browser history, and any Referer header the success page emits. There is no one-time-use guard and no time limit — the PagBank branch will re-mint a token for an already-active user forever if you know their pagbankCheckoutId.

- Impact: Whoever obtains a user’s checkout/session id (log access, shared link, referrer leak, shoulder-surf) can obtain a valid session for that account.

- Fix: Do not issue auth tokens from an unauthenticated GET keyed on a payment id. Options: (a) require the user to be logged in already and only upgrade their subscription state; (b) issue a single-use, short-TTL, server-generated nonce at redirect time and exchange that once; (c) email a magic link. Never put the identifier that grants the token in a URL.

- Owning chunk: 8 + 9.

### RUK-SEC-005 — Private media served from public, unsigned CloudFront URLs · HIGH

- Where: backend/services/s3.service.js:69 getPublicUrl is the only URL builder; every upload path returns getPublicUrl(key). backend/utils/resolveMediaDeliveryUrl.util.js passes through absolute URLs unchanged. No getSignedUrl / CloudFront signed-cookie logic anywhere. backend/routes/cloudfront.routes.js is only a health check.

- Description: Kids Wall photos, child avatars, program printables (PDFs), Star Cam mission media, and all course content live at https://<cloudfront>/<folder>/<YYYYMMDD-HHMMSS>-<Math.round(Math.random()*1e9)>.<ext>. Filenames embed the upload timestamp and a non-cryptographic ~30-bit random number (upload.js:17, s3.service.js:58). There is no authorization on delivery.

- Impact: Any leaked, logged, cached, or referrer-exposed media URL gives permanent, unauthenticated access to a child’s photo. The weak filename scheme lowers the bar for enumeration within a known folder + time window.

- Fix: Serve private media (Kids Wall, avatars, Star Cam, printables) only via short-TTL CloudFront signed URLs (or signed cookies) bound to an authenticated request; make the bucket private with Origin Access Control (Chunk 13). Use crypto.randomUUID() for keys.

- Owning chunk: 12 (delivery) + 13 (bucket/OAC).

### RUK-SEC-006 — Kids Wall: no verifiable parental consent; opt-out and cross-family exposure · HIGH (COPPA/LGPD) · Status: FIXED (2026-09-11)

- Where: backend/services/kidsWallConsent.service.js:16 isKidsWallEnabled returns child?.kidsWallEnabled !== false and assertKidsWallEnabled never checks kidsWallConsentAt. backend/services/children.services.js:162 createChild sets kidsWallEnabled: true and kidsWallConsentAt: new Date() automatically. backend/models/ChildProfile.js:51 default kidsWallEnabled: true. Feed: backend/controllers/kidsWall.controller.js:10 getAllPosts → kidsWall.service.js:20 getChildPosts(null, …) populates child.displayName, child.avatar, child.age, image URLs, and liker/starrer display names for every child in the platform.

- Description: (1) Consent is auto-recorded at profile creation and then ignored — the check is a simple on/off toggle that defaults on. That is opt-out, not the verifiable-parental-consent-before-disclosure that COPPA (and LGPD Art. 14) require. (2) GET /api/kids-wall/all is a global feed: any authenticated parent sees other families’ children’s names, ages, avatars and photos. (3) The controller forwards req.query.isApproved, so GET /api/kids-wall/all?isApproved=false returns unmoderated posts from all children.

- Impact: Systematic disclosure of children’s personal data and images across unrelated families, without consent, including content not yet reviewed by a moderator.

- Fix: Require an explicit, logged, opt-in consent event (timestamp + parent user + IP) before any child post is created or shown; block posting when kidsWallConsentAt is null. Remove the global cross-family feed or scope it hard (e.g. same school/class only, and only approved posts, and only with per-child consent). Never honour a client isApproved=false on a family-facing endpoint. Legal review of the Kids Wall model against COPPA/LGPD.

- Owning chunk: 7.

What shipped (2026-09-11): - ChildProfile.kidsWallEnabled now defaults to false, and a new hasKidsWallConsent() requires both the flag === true and a real kidsWallConsentAt timestamp — a bare boolean is no longer sufficient. createChild no longer sets either field; both are only ever written together by an explicit parent action (PUT /api/children/:id/kids-wall-consent), which now also records the request IP in a new kidsWallConsentIp field. - The consent-confirmation dialog was wired in — the parent dashboard’s Kids Wall toggle now opens a disclosure + required-checkbox dialog before turning the feature on (the dialog component already existed in the codebase but was never rendered anywhere). Turning it off needs no extra step. The mobile app’s equivalent gate (kidsWallEnabled derivation in useChildProfile) was updated to match. - The cross-family feed is hard-scoped: kidsWallService.getChildPosts(null, …) now ignores every caller-supplied filter and is hard-coded to approved + active posts from children who currently have real consent (a parent revoking consent removes that child’s existing posts from the feed immediately). The controller no longer forwards req.query into the query at all. - A migration (npm run migrate:kids-wall-consent-default) finds children whose consent timestamp is within 60 seconds of profile creation — the fingerprint of the old auto-grant bug, not a later parent action — and resets them to the safe default; a consent timestamp meaningfully later than creation is left untouched. Needs to be run against production once this ships. - Confirmed post moderation was already real (posts are created isApproved: false, pending admin/teacher approval) — only a stale code comment claiming otherwise needed correcting. - 10 new tests, two of them real end-to-end tests against an in-memory MongoDB (tests/kidsWallConsent.enforcement.test.js, tests/kidsWallFeed.scoping.test.js) that directly reproduce and close the original bug scenario, plus front-end coverage for the new dialog. - Full data map, the fix write-up, and a COPPA/LGPD gap checklist: docs/CHILD_DATA_PRIVACY.md, docs/COPPA_LGPD_GAP_CHECKLIST.md.

Still open (tracked in the gap checklist, needs a client/legal decision, not a code fix): whether the current consent action meets the “verifiable” bar COPPA describes for stronger cases, and whether the cross-family feed design itself (vs. same-family-only visibility) is the intended product model.

### RUK-SEC-007 — No rate limiting or account lockout anywhere · HIGH · Status: FIXED (2026-09-02 → 09-03) — per-IP rate limiting, per-account lockout, and per-code guess caps all shipped. pm2 is fork mode, so no shared limiter store is needed.

- Where: backend/server.js — no express-rate-limit, no helmet, no lockout. User model has no failedLoginAttempts/lockUntil. LoginOtpToken / PasswordResetToken have no attempt counter (auth.services.js:217, :414).

- Description: Login, registration, forgot-password, reset-password, verify-login-otp, resend-login-otp, subscribe-flodesk, and all public lead forms accept unlimited attempts. The admin OTP and password-reset codes are 6 digits (10⁶ space) with a 10–16 minute window and no cap on guesses.

- Impact: Credential stuffing and password brute force; feasible brute-force of a 6-digit OTP/reset code with modest concurrency → account takeover; email/SMS cost amplification; app-wide DoS.

- Fix: express-rate-limit with a shared store (Redis/Mongo — required if pm2 runs in cluster mode), strict per-route limits, per-account exponential lockout, per-token OTP attempt caps, generic 429 responses.

- Owning chunk: 2.

What shipped (2026-09-02) — the rate-limiting half: - New backend/middleware/rateLimit.js — per-IP express-rate-limit with three named limiters, all env-tunable: - loginLimiter — 20 / 15 min — POST /api/auth/login, /verify-login-otp - registerLimiter — 10 / 60 min — POST /api/auth/register, /subscribe-flodesk - passwordResetLimiter — 10 / 60 min (shared bucket) — POST /api/auth/forgot-password, /reset-password, /resend-login-otp - Wired into backend/routes/auth.routes.js. GET /terms, GET /me, and every non-auth route are untouched. - 429 responses are generic ("Too many requests. Please wait a moment and try again.") with a Retry-After header — no wording that reveals whether an account exists or is locked. - backend/server.js now sets Express trust proxy from a new TRUST_PROXY env var (default 1 = a single nginx) so the limiter keys on the real client IP, not the proxy — this also closes RUK-SEC-029. Confirm your actual proxy hop count. - Verified live (raw HTTP against the real auth.routes.js, controllers stubbed): 5 login attempts → 200, 6th onward → 429 with Retry-After: 60; a different X-Forwarded-For gets a fresh budget. - Tests: backend/tests/rateLimit.middleware.test.js (7) + backend/tests/auth.rateLimit.e2e.test.js (8, full HTTP via supertest against the real router) — limit enforced, 429 shape + headers, per-IP isolation, window reset, shared vs independent buckets, and that GET/non-auth routes are never limited. What shipped (2026-09-03) — the per-account lockout half: - New backend/services/loginLockout.service.js + three select: false fields on User (failedLoginAttempts, lockUntil, lastFailedLoginAt). - auth.services.js login() now: rejects a locked account before checking the password (same generic "Invalid credentials" — silent, real reason logged); records each wrong password; locks the account once the failed count reaches the threshold; clears everything on a correct password. A successful password reset also clears the lock. - Lock window is exponential — default: locks after 8 failed attempts for 1 min, doubling on each further failure, capped at 60 min. A stale failed-attempt count is forgotten after 24 h of quiet. All four numbers are env-tunable (LOGIN_LOCKOUT_*) so local dev can loosen them. - New admin endpoints (protect + authorize('admin')): GET /api/admin/account-security/locked (list) and POST /api/admin/account-security/:userId/unlock. - Tests (32): - loginLockout.service.test.js (11) — lock maths, escalation, stale-count decay, clear, admin unlock, list. - auth.login.lockout.test.js (5) — login() rejects before the password check, records a failure, clears on success. - adminAccountSecurity.routes.test.js (6) — admin-only 401/403, unlock + list behaviour, 404. - auth.lockout.e2e.test.js (9) — full stack: real HTTP → real controllers → real services → real Mongoose → a real in-memory MongoDB (mongodb-memory-server). Proves the lockout actually locks (DB verified), stays silent, auto-recovers after the window, is cleared by a password reset, and that the real admin list/unlock endpoints work over HTTP with a real JWT (non-admin → 403, unauthenticated → 401, missing user → 404). What shipped (2026-09-03) — the 6-digit code caps: - New attempts field on LoginOtpToken and PasswordResetToken. - verifyLoginOtp and resetPassword now look up the active code by user, not by code value, compare with crypto.timingSafeEqual, increment attempts on a wrong guess, and destroy the code once attempts hits the cap (default 5, env LOGIN_OTP_MAX_ATTEMPTS / PASSWORD_RESET_CODE_MAX_ATTEMPTS). The user then gets "Too many attempts. Please request a new code." and must request a fresh one — which already wipes the old row, so the counter resets naturally. - Combined with the IP rate limiter, a 6-digit code (10⁶ space, 10–16 min window) now allows at most 5 guesses before it’s gone — brute force is infeasible. - Tests (20): auth.codeAttempts.test.js (10 — codesMatch, count-below-cap, destroy-at-cap, happy path, both flows) + auth.codeAttempts.e2e.test.js (10 — full stack over real HTTP + a real in-memory MongoDB: 5 wrong guesses → code destroyed → the correct code now fails → a fresh code works; the real server-generated OTP still completes login).

Residual: none. The client confirmed pm2 runs the API in fork mode (single process) — the in-memory rate-limit store is correct as-is; no shared Redis/Mongo store is needed. RUK-SEC-007 is closed.

### RUK-SEC-008 — Broken object-level authorization for non-parent roles on child data · HIGH

- Where: Child-scoped controllers verify ownership only inside if (req.user.role === 'parent') — e.g. backend/controllers/courseProgress.controller.js:16,55,94,140,185,225,282, backend/controllers/kidsWall.controller.js:48,88,137,…. backend/routes/courseProgress.routes.js applies only protect — no authorize.

- Description: Any authenticated non-parent (teacher, content_creator, or a stale child-role User if one exists) passes the childId check unconditionally and can read/modify any child’s course progress, mark courses complete, trigger star/badge awards, and read Kids Wall posts. Non-parent roles are admin-created, so this is not anonymous, but it is a horizontal + vertical authorization break: a teacher can silently alter arbitrary children’s records with no audit trail.

- Fix: Every child-scoped route must resolve childId and assert the caller is authorised for that specific child (parent-owns, or an explicit teacher↔child assignment), regardless of role. Add authorize(...) to the routes. Build the IDOR matrix (Chunk 12) and test every row.

- Owning chunk: 12.

### RUK-SEC-009 — No security headers, CSP, or HSTS · HIGH · Status: FIXED on the API (2026-09-04); CSP partially shipped on both static sites (2026-09-04) via meta tag; X-Frame-Options/HSTS/frame-ancestors on the static sites remain a Chunk 13 (CloudFront console) item

- Where: backend/server.js:102 — helmet absent. Static sites (frontend, sales) have no CloudFront response-headers policy documented.

- Impact: No X-Content-Type-Options, X-Frame-Options/frame-ancestors (clickjacking of the admin SPA), Referrer-Policy (leaks tokens-in-URLs — see RUK-SEC-004/024), Content-Security-Policy (weak XSS containment), or Strict-Transport-Security (no protection against SSL-strip / the historic http://<ip>:5000 path).

- Fix: helmet on the API (CSP report-only → enforce), CloudFront Response Headers Policies on both static distributions, HSTS after Chunk 13 verifies HTTPS everywhere.

- Owning chunk: 3 (+ 13 for edge).

What shipped (2026-09-04): helmet on the API via backend/config/securityHeaders.js. Every response now carries X-Content-Type-Options: nosniff, Referrer-Policy: no-referrer, Cross-Origin-Resource-Policy: cross-origin (so app.riseup.kids can still call api.riseup.kids), Strict-Transport-Security (max-age from HSTS_MAX_AGE, default 1 day — conservative and self-healing; HSTS_MAX_AGE=0 disables it with no deploy), and helmet’s other defaults; X-Powered-By is removed. CSP is deliberately off on the API — the API returns JSON, and the HTML pages (admin + sales) are static on CloudFront; their CSP belongs there. Frame protection is deliberately off on the API — a JSON API can’t be clickjacked and the legacy content-player still frames HTML from this origin; the admin-SPA frame policy is a CloudFront item (Chunk 13). Verified live (curl -I against a running production-mode server) and by backend/tests/securityHeaders.test.js + backend/tests/securityHeaders.e2e.test.js (the latter drives the real server.js app).

What shipped (2026-09-04, static-site half): A <meta http-equiv="Content-Security-Policy"> tag was added to frontend/index.html (admin/parent web app) and riseupkids-sale/web/index.html (sales site), plus the four standalone privacy/terms legal pages (very tight — default-src 'none'; style-src 'unsafe-inline' — since those are static docs with zero JavaScript). Both apps were built and manually verified in a real browser: zero CSP console violations across all reachable pages (admin login, sales home/videos/privacy/terms). Regression tests were added (frontend/src/test/csp.test.js, riseupkids-sale/web/src/tests/cspMetaTag.test.js) asserting the tag stays present with its key directives. This is a partial fix — a meta tag cannot set X-Frame-Options, frame-ancestors, Strict-Transport-Security, or X-Content-Type-Options; those require the CloudFront Response Headers Policy, documented and ready to paste into the AWS console at docs/CLOUDFRONT_RESPONSE_HEADERS_POLICY.md, still pending Chunk 13 (needs AWS console access).

### RUK-SEC-010 — Sensitive data in application logs at scale · HIGH · Status: FIXED (2026-09-09)

- Where: backend/server.js:103 morgan('combined'). ~416 console.* calls in controllers/ + services/ (heaviest: scorm.controller 83, stripe.controller 42, courseProgress.controller 32, youtubeLive.service 63). backend/controllers/stripe.controller.js:324,403,456,528 — console.log(...JSON.stringify(session/subscription/invoice, null, 2)) (labelled “Debug:”). courseProgress.controller.js:276-279 logs request params + body. server.js:282 logs mail host/port.

- Impact: pm2 logs on the VPS accumulate full Stripe objects (customer email, address, card brand/last4, payment metadata), child identifiers, request bodies, and combined access lines that include any token passed in a query string (RUK-SEC-004/024). No redaction, no retention policy, no access control documented.

- Fix: Structured logger (pino) with a central redaction serializer; remove the JSON.stringify debug dumps; pino-http config that omits Authorization/Cookie and token-bearing query params; CI gate against new raw console.*.

- Owning chunk: 6.

What shipped (2026-09-09): - backend/config/logger.js — a pino logger with a recursive scrubber that masks sensitive keys at any depth (passwords, all *token*/*secret* keys, JWTs, Authorization/Cookie, client_secret, API keys, connection strings with inline credentials, OTP/reset codes, card number/CVV, CPF/tax id) and child/user PII (display name, full name, DOB, phone, address, photo URLs; email partially masked). A logMethod hook scrubs the message string too, so a token interpolated into a template literal is caught. Errors serialize to { type, message, code } with the stack only outside production, message and stack scrubbed. Dev output is human-readable (pino-pretty), production is JSON, tests are silent. - server.js — morgan replaced with pino-http: request logs carry req.id, log the URL without its query string, drop Authorization/Cookie, and skip the health check. customLogLevel maps 5xx→error, 4xx→warn. The startup mail-config line no longer prints host/port — only smtpConfigured: true|false. - middleware/errorHandler.js — logs via the scrubbing logger (per-request child when available), keyed by request id. - The sweep — all 437 console.* calls across 58 files in controllers/, services/, jobs/, middleware/ now go through the logger. The four Stripe JSON.stringify(...full object...) debug dumps were replaced with one-line logger.debug of just the ids; the [Book Completion] request-tracing block and the YouTube-Live / SCORM / Meet diagnostic dumps were downgraded from info to debug. - CI gate — security.yml fails the build if any console.* reappears in backend request-path code. - docs/LOG_RETENTION_AND_ACCESS.md — draft retention (60-day hot) + access (SSH-only, named readers) + “no PII in alerts” policy; the numbers/names need client confirmation and the rotation transport is a Chunk 13 item. - Tests — logger.redaction.test.js (12) unit-tests the scrubber; logging.noSecrets.test.js (7) drives representative payloads (user doc, auth error, JWT in a header and a message, webhook body, axios provider error, child profile, Mongo URI in an error) and asserts nothing sensitive reaches the captured output. - Not done here: shipping logs to a central access-controlled store (Chunk 13); deleting the retired SCORM module (still routed — its 82 log calls were swept, not removed).

### RUK-SEC-011 — Production error responses leak internal messages · HIGH · Status: FIXED (2026-09-04) — the central handler; controller-level catch blocks that echo error.message are a follow-up

- Where: backend/middleware/errorHandler.js:26 — res.status(...).json({ message: error.message || 'Server Error', ...(dev && stack) }). Many controllers also return error.message directly in catch blocks (e.g. paypalService describeAxiosError bubbles full PayPal API response text; pagseguro diagnostics).

- Impact: 500s return raw exception text (DB errors, third-party API errors incl. partial payloads, file paths). Aids reconnaissance and can echo secrets embedded in error strings.

- Fix: In production return a generic message + code + requestId; log full detail server-side under that requestId. Keep 4xx validation messages.

- Owning chunk: 3.

What shipped (2026-09-04): errorHandler.js rewritten — in production/staging a 5xx returns only { success: false, message: 'Something went wrong. Please try again.', requestId }; the full error (stack, DB detail) goes to the server log keyed by that id. 4xx validation messages are unchanged (they are user-facing). New backend/middleware/requestId.js puts a UUID on every request and echoes it in the X-Request-Id header. notFound.js fixed to return a real 404 with a generic body (it previously fell through to a 500 and echoed the requested URL). Tests: backend/tests/errorHandler.test.js, backend/tests/requestId.middleware.test.js, plus the e2e. Follow-up (not this chunk): the payment/diagnostic controllers still build detailed error.message strings in their own catch blocks — those should route through the central handler or be genericised (bundle with Chunk 6 logging work).

### RUK-SEC-012 — Client-side token storage is not secure · HIGH

Two distinct sub-issues, different owners:

(a) Mobile app — plaintext AsyncStorage. - Where: app/store/useAuthStore.ts + app/services/authService.ts — token hydrated from @react-native-async-storage/async-storage; expo-secure-store is not a dependency (app/package.json). - Impact: On a rooted/jailbroken or backed-up device, the mobile auth token is readable in plaintext. - Fix: Migrate mobile tokens to expo-secure-store with a one-time migration. - Owning chunk: 11.

(b) Web LMS — JWT + user/child data in sessionStorage. - Where: frontend/src/services/authService.js — persistSession() writes token, user (role, email, name, _id), childProfiles, childProfile, parent to sessionStorage; getTokenFromStorage() / getUserFromStorage() / isAuthenticated() read them back on every route-guard check and every axios request. - Impact: sessionStorage is fully readable by any JavaScript on the page. There is no CSP (RUK-SEC-009), so any XSS — including one reachable via the vulnerable react-router in frontend (RUK-SEC-013) — exfiltrates the JWT (valid up to 7 days, no revocation — RUK-SEC-003) plus every cached child’s name, age, avatar, and stats. sessionStorage (vs localStorage) only helps in that it’s per-tab and cleared on tab close; it does not stop script access. - Fix (sequenced, not a standalone change): 1. CSP (Chunk 3) — the root cause is XSS; a strict CSP is the single biggest reduction in this finding’s exploitability and is safe to ship on its own. 2. Refresh tokens (Chunk 9) — issue a short-lived access token kept in memory only, backed by an httpOnly, Secure, SameSite=None refresh cookie on api.riseup.kids (JS can’t read httpOnly cookies, so XSS can’t steal the refresh token). On page load / new tab / hard reload the SPA calls /auth/refresh and the browser sends the cookie automatically → a new access token → navigation and reload UX is preserved. This is why the web-storage change is coupled to Chunk 9 and must not be done before it: removing the token from sessionStorage today, with no refresh mechanism, logs the user out on every hard refresh, every new tab, and every externally-opened deep link. (SPA in-app navigation via react-router keeps JS state alive and is unaffected either way — it’s only the full-reload paths that need the refresh call.) 3. Cross-site cookies from a static S3/CloudFront frontend to a separate API origin need a CSRF token on state-changing requests — see Chunk 12’s CSRF note. 4. Stop persisting childProfiles / childProfile / parent (child PII) at all — /auth/me already returns them, so the web app can hold them in memory and re-fetch on load. This part is safe to do standalone (it’s not the token, so no navigation/reload impact) but is low urgency. - Owning chunk: 9 (web token storage, with 3 = CSP as the compensating control that can land first; 12 = CSRF). - Priority note: this is a High, not a Critical, and it requires an active XSS to exploit — which CSP (Chunk 3) largely neutralises. It is correctly scheduled with Chunk 9 and should not be rushed as a standalone change, precisely because of the reload/navigation regression risk described above.

### RUK-SEC-013 — Known-vulnerable dependencies, no automated auditing · HIGH · Status: FIXED (2026-09-08) — all Critical cleared, scanning automated; residual High is a documented backlog

- Where: npm audit (2026-09-01): backend 23 (1 critical protobufjs via @google-cloud/vision, 13 high incl. axios SSRF/prototype-pollution, adm-zip DoS, mongoose — improper $nor sanitisation → NoSQL injection + prototype pollution in update casting, nodemailer CRLF/command-injection, lodash); frontend 13 (9 high incl. react-router/@remix-run/router open-redirect→XSS, axios, vite, postcss); app 47 (2 critical). No .github/workflows, no npm audit gate, no Dependabot.

- Impact: The mongoose and axios advisories are directly relevant given no input sanitiser (RUK-SEC-016) and server-side axios calls to payment/Google APIs.

- Fix: Triage to zero unresolved Critical/High; add npm audit + SAST + Dependabot in a checks-only workflow (Chunk 5).

- Owning chunk: 5.

What shipped (2026-09-08): - Non-breaking npm audit fix across all four workspaces, every test suite re-run after each — zero regressions. Result: all Critical vulnerabilities cleared (backend protobufjs; app tar, shell-quote). mongoose NoSQL-injection, axios SSRF/prototype-pollution, lodash, form-data, path-to-regexp and many others resolved. New counts: backend 1C/14H → 0C/2H; frontend 0C/10H → 0C/1H; app 2C/23H → 0C/10H; sales 0C/13H → 0C/0H. - backend/package-lock.json is now committed — it was .gitignored, which blocked reproducible installs, npm ci, and lockfile-based auditing. All four workspaces now have a tracked lockfile. - .github/workflows/test.yml — runs all four test suites (backend, frontend, app, sales) on every push and PR. Backend uses jest.ci.config.js, which excludes 5 pre-existing failing suites (unrelated to security — see docs/KNOWN_TEST_FAILURES.md) and the real-SMTP mail.test.js, so the gate is meaningful from day one. - .github/workflows/security.yml — npm audit (fails on Critical), gitleaks full-history secret scan (uses the Chunk-4 .gitleaks.toml), semgrep (OWASP Top-10 + Node.js packs + 4 project rules in .semgrep.yml), dependency-review on PRs. Also runs weekly. - .github/workflows/codeql.yml — written, but workflow_dispatch-only until GitHub Advanced Security is enabled on the private repo (so it never shows a failing check). semgrep is the active SAST engine meanwhile. - .github/dependabot.yml — weekly grouped updates for all four package.json locations + GitHub Actions. - scripts/security-check.sh — the same audit + gitleaks + semgrep locally, for when Actions are off. - docs/PRE_DEPLOY_SECURITY_CHECKLIST.md and docs/DEPENDENCY_AND_SCANNING_SCHEDULE.md (the latter holds the residual-High backlog with a per-item accepted-risk rationale and planned fix).

Residual High — accepted risk, each with a planned fix (full table in DEPENDENCY_AND_SCANNING_SCHEDULE.md): adm-zip + nodemailer (backend, admin-only / fixed-config surfaces, need a major bump); vite (frontend, dev-server only, not shipped); the Expo/metro toolchain (app, build tooling not in the runtime, needs the planned Expo SDK 57 upgrade).

Still needs a repo admin (client): turn on Dependabot; branch protection on master requiring tests + security green; optionally enable GitHub Advanced Security for CodeQL.

### RUK-SEC-014 — Incomplete webhook idempotency; PayPal capture replay · MEDIUM

- Where: backend/controllers/stripe.controller.js:295 — recordProcessedEvent is only called via acknowledge() in the Family Plan branch; the subscription, customer.subscription.updated/deleted, and invoice.* branches return res.json({received:true}) without recording the event. backend/controllers/paypal.controller.js:147 — on alreadyCaptured the controller still sets subscriptionCurrentPeriodEnd = now + 1 year every call; no paypalCaptureId dedupe. backend/services/pagseguroWebhook.service.js:383 — when the SHA256 check fails, an “API ownership” path can still process the event.

- Impact: Stripe event replay re-runs handlers; a user can repeatedly call POST /api/paypal/capture-order with an old completed orderID to keep extending their subscription for a single payment; the PagBank fallback is a signature-bypass surface if an attacker can also satisfy the API re-fetch.

- Fix: Persist and check an event/fingerprint id before side effects for every provider and every branch; make PayPal capture idempotent on captureId; tighten the PagBank fallback (require reference_id + API match, alert on every use, add a kill-switch).

- Owning chunk: 8.

### RUK-SEC-015 — Stripe Family-Plan webhook activates without checking payment_status · MEDIUM

- Where: backend/controllers/stripe.controller.js:329 — the Family Plan branch keys on session.mode === 'payment' && session.metadata?.familyPlan === '1' and activates; it does not check session.payment_status === 'paid'.

- Impact: For delayed/asynchronous payment methods, checkout.session.completed can arrive before payment settles, granting access for an unpaid session.

- Fix: Require payment_status === 'paid' (and status === 'complete') before activation; handle checkout.session.async_payment_failed.

- Owning chunk: 8.

### RUK-SEC-016 — No NoSQL sanitisation; regex injection / ReDoS on search endpoints · MEDIUM

- Where: No express-mongo-sanitize / hpp in server.js. Raw user input into $regex without escaping in ~20 services, e.g. backend/services/kidsWall.service.js:507,528 (childName, search), explore.services.js:236,249 (category, search — parent-reachable), chant.services.js, activity.services.js, contentCollection.services.js, book.services.js, parents.services.js, notificationCampaign.services.js. (lead.services.js and the cmsBook* / programLessonPlans* services do escape — safeSearch — good pattern to copy.)

- Impact: A crafted search value ((a+)+$, huge alternations) causes catastrophic backtracking → CPU DoS. Object-valued query params (?x[$ne]=) reach queries that don’t coerce types (mitigated where .toLowerCase() is called, e.g. login, but not everywhere).

- Fix: Add express-mongo-sanitize + hpp; a shared escapeRegex() for every user-supplied regex term; cast all ids to ObjectId.

- Owning chunk: 12.

### RUK-SEC-017 — Weak password policy · MEDIUM

- Where: backend/models/User.js:50 minlength: 6. auth.controller.js:353 and auth.services.js:423 both enforce only length < 6. No breached-password check.

- Fix: Minimum 12 chars, block known-breached (HIBP k-anonymity range API), enforce on register/change/reset.

- Owning chunk: 10.

### RUK-SEC-018 — User enumeration on password reset and OTP resend · MEDIUM

- Where: backend/controllers/auth.controller.js:438 maps "No account exists with this email address." to HTTP 404 (documented in the JSDoc). auth.services.js:382 throws it. resendLoginOtp returns distinct messages for “no admin” vs “no challenge”.

- Impact: An attacker can enumerate which emails have accounts (and which are admins).

- Fix: Uniform 200 response and constant-ish timing for forgot-password regardless of account existence; same for OTP resend.

- Owning chunk: 10.

### RUK-SEC-019 — Password change/reset don’t revoke sessions or notify; logout is a no-op · MEDIUM

- Where: auth.services.js:441 resetPassword (no revocation, no email), auth.controller.js:381 changePassword (same), auth.services.js:352 logout returns a message and does nothing.

- Impact: After a credential reset (including one performed by an attacker who took over via a compromised token), the victim’s other sessions — and the attacker’s stolen token — remain valid for up to 7 days.

- Fix: Revoke all refresh tokens + bump tokenVersion on password change/reset/role change/deactivation; send a “password changed” email; make logout revoke the presented session.

- Owning chunk: 9 (+ 10).

### RUK-SEC-020 — File-upload validation is MIME-string only; SVG allowed; no EXIF stripping · MEDIUM

- Where: backend/middleware/upload.js — every filter checks file.mimetype (client-set) or file.mimetype.startsWith('image/'). No magic-byte sniff. image/svg+xml passes the generic image check in most uploadX definitions. No image re-encode / metadata strip.

- Impact: A file with a spoofed Content-Type bypasses the filter; an uploaded SVG served from the CloudFront/API origin executes script when opened directly (stored XSS on that origin); child photos retain GPS/EXIF.

- Fix: Magic-byte sniffing (file-type), explicit allow-list without SVG (or sanitise SVG), re-encode images and strip metadata, Content-Disposition: attachment + nosniff on delivery.

- Owning chunk: 12.

### RUK-SEC-021 — Email change without verification or re-authentication · MEDIUM

- Where: backend/controllers/auth.controller.js:282 updateProfile — if (email) { …unique check… user.email = email.toLowerCase(); }. No current-password prompt, no confirmation to the old or new address.

- Impact: A compromised session can silently change the account email, then use forgot-password to seize the account permanently.

- Fix: Require current password (or step-up) for email change; send a confirmation link to the new address and a notification to the old one; only apply on confirmation.

- Owning chunk: 9 / 10.

### RUK-SEC-022 — Unauthenticated, unthrottled PII-collecting public endpoints · MEDIUM · Status: FIXED (2026-09-03) — all three public write endpoints are now per-IP rate limited. A bot check (CAPTCHA) is still recommended as a later enhancement.

- Where: backend/routes/invitationRoutes.js POST /api/invitation (parentName, email, whatsapp, child age), backend/routes/schoolApplicationRoutes.js POST /api/school-application, auth.routes.js:43 POST /api/auth/subscribe-flodesk.

- Impact: Spam/garbage into Leads/SchoolProspect and Flodesk, third-party-cost amplification, collection of a child’s age via an open form.

- Fix: Rate-limit + a bot check (hCaptcha/Turnstile) on all public write endpoints; server-side validation; minimise child data collected.

- Owning chunk: 2 (+ data-minimisation review in 7).

- What shipped: POST /api/auth/subscribe-flodesk picked up the registerLimiter (2026-09-02). POST /api/invitation and POST /api/school-application now use a dedicated publicFormLimiter (2026-09-03) — 8 requests / 60 min per IP (env PUBLIC_FORM_MAX / PUBLIC_FORM_WINDOW_MS), shared budget, generic 429. Verified by backend/tests/publicForms.rateLimit.e2e.test.js (full HTTP against the real route files). A bot check (hCaptcha/Turnstile) and tighter child-data minimisation on these forms remain recommended later enhancements (Chunk 7 covers the data side).

### RUK-SEC-023 — Family-Plan planKidsLimit not enforced on child creation · MEDIUM

- Where: backend/services/children.services.js:111 createChild never reads parent.planKidsLimit (the User model comment says it is “enforced when creating ChildProfile”).

- Impact: A parent on a 1-child plan can create unlimited child profiles — entitlement bypass, and more child data collected than the plan/consent covers.

- Fix: Enforce planKidsLimit (count active ChildProfile for the parent) in createChild.

- Owning chunk: 12 (business-logic).

### RUK-SEC-024 — SCORM launch puts the caller’s Bearer JWT in a URL query string · MEDIUM

- Where: backend/controllers/scorm.controller.js:107,214 — launchUrl = …/wrapper?…&token=${encodeURIComponent(authToken)} where authToken is the caller’s real Bearer token.

- Impact: The token is loaded as a URL in the client, recorded in morgan combined access logs, kept in browser history, and sent in Referer to any external resource the SCORM content requests.

- Resolution: subsumed by the RUK-SEC-001 fix — deleting the SCORM module removes this. If SCORM removal is deferred, do not pass the account JWT in the query string.

- Owning chunk: 12 (with RUK-SEC-001).

### RUK-SEC-024b — html5handler launch/debug endpoints are unauthenticated · LOW

- Where: backend/routes/html5handler.routes.js:42-43 — GET /:id/launch and GET /:id/bridge-status have no protect. bridge-status (html5handler.controller.js:85) is a debug endpoint that does a server-side axios.get of the package URL and returns HTML snippets + S3 object bytes.

- Impact: Package structure / entry HTML disclosure to anyone with a package id; bridge-status is server-side-fetch machinery that should not be public. The launchUrl it fetches is derived from the stored record (not user input), so it is not a general SSRF, but the endpoint has no reason to be unauthenticated.

- Fix: Add protect to /:id/launch; make /:id/bridge-status authorize('admin') or remove it (it is a debugging aid).

- Owning chunk: 3 / 12.

### RUK-SEC-025 — Permissive CORS in the development branch; correctness depends on env · MEDIUM · Status: FIXED (2026-09-04)

- Where: backend/server.js:83-101 — when CORS_ORIGIN is unset and NODE_ENV !== 'production', any localhost/127.0.0.1 origin and any *.expo.run/*.expo.dev origin is allowed with credentials: true. Prod safety relies entirely on NODE_ENV=production and CORS_ORIGIN being set (it throws only if NODE_ENV==='production' and CORS_ORIGIN missing).

- Impact: A misconfigured NODE_ENV (e.g. unset) on the prod box silently enables the permissive branch.

- Fix: Fail closed unless CORS_ORIGIN is explicitly set, regardless of NODE_ENV; tighten allowed methods/headers; document the null-origin allowance for native builds as an accepted risk.

- Owning chunk: 3.

What shipped (2026-09-04): CORS moved to backend/config/cors.js. The *.expo.dev / *.expo.run wildcard is gone — with CORS_ORIGIN unset the only fallback is http(s)://localhost / 127.0.0.1 (development convenience). production/staging still refuse to start without CORS_ORIGIN. The null-origin allowance for native app builds is kept and documented. Tests: backend/tests/cors.config.test.js + the e2e (real server rejects x.expo.dev and evil.example.com, allows the two listed origins). Client note: the production CORS_ORIGIN currently contains two exp://192.168.x.x:8081 developer-LAN entries — harmless but they don’t belong in production; trim next time the env file is edited.

### RUK-SEC-026 — Account-deletion purge gaps · MEDIUM (COPPA/LGPD) · Status: FIXED (2026-09-11) — the requesterIp/x-forwarded-for note below remains open

- Where: backend/services/accountDeletion.service.js — collectChildMediaRecords only gathers Media from AudioAssignmentProgress, ChantProgress, KidsWallPost. purgeParentAccount deletes ContactSupport, PasswordResetToken, LoginOtpToken, StarCamEvent, GoogleIntegration — but not DevicePushToken or NotificationReceipt for the parent. Orphaned Media (uploaded by the parent, not linked to a live post) is not collected. requesterIp comes from the spoofable x-forwarded-for.

- Impact: Push tokens and notification receipts (with parent id + delivery history) survive deletion; orphaned uploaded images may survive in S3.

- Fix: Add DevicePushToken/NotificationReceipt to purgeParentAccount; sweep Media by uploadedBy for the deleted parent/children; add an integration test asserting no residual child/parent rows or S3 objects (Chunk 7).

- Owning chunk: 7.

What shipped (2026-09-11): purgeParentAccount now also deletes DevicePushToken and NotificationReceipt by userId; purgeChildData now also deletes NotificationReceipt by childId. A new sweepOrphanedParentMedia runs after all of a parent’s children have been purged and hard-deletes (Mongo + S3) any Media still tagged uploadedBy that parent. 3 new tests in tests/accountDeletion.service.test.js cover all three additions directly. Still open: the requesterIp capture for the deletion-request audit trail still trusts a client-suppliable header — not touched in this chunk, low severity (audit-trail metadata, not an access-control decision).

### RUK-SEC-027 — adm-zip extraction: Zip-Slip / DoS exposure (HTML5 upload path) · MEDIUM

- Where: backend/services/scorm.service.js:25 extractScormPackage (retired with SCORM) and backend/services/html5handler.service.js extractAndUploadToS3Only — both use adm-zip. adm-zip@0.5.16 (audit: high “crafted ZIP → 4GB allocation”).

- Impact: HTML5 upload is protect-gated (any authenticated user per html5handler.routes.js:33 — not restricted to admin/content_creator, which is itself worth tightening). A crafted archive could write outside the temp dir (if the adm-zip path check is bypassable) or exhaust memory during extraction.

- Fix: Validate every entry name against ../absolute paths before extraction; cap total uncompressed size and entry count; upgrade/patch adm-zip. Restrict POST /api/html5handler/upload to authorize('admin','content_creator').

- Owning chunk: 12.

### RUK-SEC-028 — No CI/CD security gate; master deploys with no required checks · MEDIUM

- Where: No .github/workflows. Backend deploy is git pull on master; nothing runs the test suites, npm audit, SAST, or a secret scan before code reaches production.

- Fix: Checks-only GitHub Actions (tests + npm audit + gitleaks + SAST) + branch protection on master + a pre-deploy checklist (Chunk 5).

- Owning chunk: 5.

### RUK-SEC-029 — trust proxy not set; client IP derived from a spoofable header · MEDIUM · Status: FIXED (2026-09-02) — app.set('trust proxy', …) now driven by TRUST_PROXY env (default 1)

- Where: server.js never calls app.set('trust proxy', …). Controllers read req.headers['x-forwarded-for']?.split(',')[0] directly (auth.controller.js:489, children.controller.js:5, stripe.controller.js:155, checkout.controller.js:110).

- Impact: req.ip behind nginx is 127.0.0.1; the ad-hoc x-forwarded-for reads are client-spoofable. This corrupts the legal consent IP records and will undermine any IP-based rate limiting added in Chunk 2.

- Fix: app.set('trust proxy', 1) (the single nginx hop) and read req.ip everywhere.

- Owning chunk: 13 (+ 2).

What shipped (2026-09-02): backend/server.js sets app.set('trust proxy', …) from a new TRUST_PROXY env var — default 1 (a single nginx), 0/false to disable, or an explicit hop count. A startup log line prints the effective value. Needed for the RUK-SEC-007 rate limiter to key on the real client IP. Still to do: migrate the ad-hoc req.headers['x-forwarded-for'] reads in the payment / children / auth controllers over to req.ip (Chunk 13).

### RUK-SEC-030 — Non-cryptographic randomness for uploaded object keys · LOW

- Where: backend/middleware/upload.js:17, backend/services/s3.service.js:58 — Math.round(Math.random() * 1E9).

- Fix: crypto.randomUUID(). (Compounds RUK-SEC-005.)

- Owning chunk: 12.

### RUK-SEC-031 — Information disclosure on root / info / health endpoints · LOW · Status: FIXED (2026-09-04)

- Where: backend/server.js:220 GET / lists every endpoint; backend/routes/api.js POST /api returns feature/role detail, GET /api/health returns process.uptime().

- Fix: Minimal health response; drop the endpoint catalogue in production.

- Owning chunk: 3.

What shipped (2026-09-04): in production/staging, GET / and GET /api/health return { status: 'ok' } and POST /api returns { success: true, message: 'Rise Up Kids API' } — no endpoint catalogue, no version, no uptime. Development keeps the verbose responses. Tests: backend/tests/apiInfo.routes.test.js + the e2e.

### RUK-SEC-032 — Push debug overlay enabled on the EAS preview profile · LOW/INFO

- Where: commits ed25a58/4e94b58/df53f25/0009994 (“debug 1–4”, “debugger on”) set EXPO_PUBLIC_PUSH_DEBUG=true on the preview profile; app/components/notifications/push-debug-panel.tsx.

- Fix: Confirm the flag is never set on production / production-apk; consider removing the panel from release bundles entirely.

- Owning chunk: 11.

### RUK-SEC-033 — bcrypt cost factor 10 · LOW

- Where: backend/models/User.js:203 bcrypt.genSalt(10).

- Fix: Raise to 12 (re-hash on next successful login).

- Owning chunk: 10.

### RUK-SEC-034 — Config hygiene: real IDs in .env.example; full history scan pending · INFO · Status: FIXED (repo side 2026-09-07; server .env hardening + isolation recorded 2026-09-08)

- Where: backend/.env.example:62-70 contains real Flodesk segment IDs. backend/STRIPE_LOCAL_SETUP.md documents key formats. Quick history scan found no live secrets, but an entropy-based gitleaks/trufflehog pass over all workspaces + the submodule history has not been run.

- Fix: Replace real IDs with placeholders; run the full history scan and rotate anything confirmed (Chunk 4).

- Owning chunk: 4.

What shipped (2026-09-07): - Full-history secret scan — detect-secrets over every tracked file plus a pattern sweep of the entire commit history of the main repo and the riseupkids-sale submodule. No true secret found anywhere in history or working tree — no AWS keys, no Stripe/PayPal/PagBank secret keys, no Mongo credentials, no private keys, no SMTP passwords, no tokens. backend/.env has never been tracked. - One low-severity item: app/google-services.json was tracked. It ships inside the Android app by design (the key is restricted by package name + signing cert in Google Cloud), so it is not a classic secret — but it was still untracked, replaced with a .example, and .gitignored. Client action: confirm in Google Cloud Console that this Android API key has Application + API restrictions; rotating is optional. - riseupkids-sale/web/.env was tracked — it holds only a Stripe publishable key and PayPal client IDs (public by design), so nothing leaked, but it was untracked and .gitignored. - .env.example brought current — added the previously-undocumented AWS, PayPal, Google Vision, YouTube/Google OAuth, Expo-push, and scheduler sections (placeholders only); real Flodesk segment IDs replaced with placeholders; app/.env.example similarly completed. - Root .gitignore added (there was none) covering .env, credential file types, build output, and local tooling across all workspaces. - backend/scripts/check-env.js — one consolidated “these required vars are missing” failure at startup (and runnable standalone before a deploy), instead of a different runtime error per unset var. Covers hard requirements, prod-only requirements, and feature-gated requirements (SMTP, Vision, PagBank). 13 tests. - Pre-commit secret-scan hook (.githooks/pre-commit + .gitleaks.toml) — a dependency-free regex sweep of staged content plus gitleaks protect when installed; also refuses to commit any .env. Enable per clone with git config core.hooksPath .githooks.

Server-side hardening (done 2026-09-08): the production .env (~/riseupkids/backend/.env) was chmod 600 (was -rw-rw-r--, group + other readable); confirmed not reachable over HTTPS (/.env and /../.env both hit the API’s own 404, nginx does not serve the app directory); ~/.pm2/dump.pm2 confirmed to hold no secret values. The dedicated non-login deploy user and a pm2 ecosystem file are deferred to Chunk 13 — they change the deploy workflow (every git pull / npm install / pm2 command would run as that user) and are better done alongside the rest of the VPS review.

Staging vs production credential isolation (recorded 2026-09-08):

| Resource | Isolated? | Notes |
| --- | --- | --- |
| Payment provider keys (Stripe / PayPal / PagBank) | Yes | Production holds the live keys; staging uses test/sandbox keys only. |
| MongoDB database | Yes | Separate databases. |
| S3 bucket | No — shared | Single bucket for both, for cost reasons. |
| Staging server | Currently stopped | Only ever used by one person (the developer) for testing, with test keys. |

Accepted risk: the shared S3 bucket means that if staging is brought back online, staging code would hold credentials that can read/write the production media bucket (children’s audio, Kids Wall photos, avatars). While staging is stopped this is inert. Before staging is restarted, do one of: (a) a separate bucket, (b) a separate low-cost bucket, or (c) keep one bucket but scope staging’s IAM user to a staging/ key prefix with least privilege (GetObject/PutObject on that prefix only — near-zero cost). This is logged as an accepted risk for now and folded into Chunk 13 (S3/IAM least-privilege).

### RUK-SEC-035 — Organizational controls not verified · INFO

- MFA status on email / hosting / MongoDB Atlas / Stripe / PayPal / PagBank / GitHub / domain registrar / Apple / Google not confirmed. No evidence of a secrets manager, deployment-approval log, or periodic access review.

- Owning chunk: 14 (+ client action; see plan §Organizational security requirements).

## 6. Authentication & session review

| Aspect | State | Finding |
| --- | --- | --- |
| Password login | User.findOne({email}).select('+password') → bcrypt.compare; generic “Invalid credentials” | OK (but see enumeration on other flows) |
| Admin 2FA | Email 6-digit OTP as a mandatory second step (login → issueAdminLoginOtp → verifyLoginOtp) | Good baseline; OTP has no per-token attempt cap (RUK-SEC-007); TOTP upgrade in Chunk 10 |
| Parent/teacher 2FA | None | Chunk 10 |
| Token | Single JWT {id}, expiresIn 7d for all roles | RUK-SEC-003 |
| Refresh / revocation / “sign out everywhere” | None; logout is a no-op | RUK-SEC-019, Chunk 9 |
| Registration | Public; accepts role:'admin'; no email verification | RUK-SEC-002 |
| Password reset | 6-digit code, 16-min expiry, single-use, deleteMany prior codes on new request | No attempt cap; no session revocation; enumerates (RUK-SEC-018/019) |
| Password change | Requires current password | No session revocation/notification (RUK-SEC-019) |
| Email change | No verification / re-auth | RUK-SEC-021 |
| protect middleware | Verifies JWT, loads user, checks isActive | OK; no tokenVersion check |

## 7. Authorization / IDOR review

| Route family | Ownership enforcement | Verdict |
| --- | --- | --- |
| /api/children/* | Service scopes every query { _id, parent: parentId }; explicit field destructuring (no mass-assignment) | OK |
| /api/course-progress/* | Ownership checked only if (role === 'parent'); route has no authorize | RUK-SEC-008 |
| /api/kids-wall/* (child routes) | Same role === 'parent' gate; post→child scoping present in getPostById/update/delete; not in toggleLike/toggleStar | RUK-SEC-008 (+ minor like/star) |
| /api/kids-wall/all | No scoping — global cross-family feed; honours client isApproved | RUK-SEC-006 |
| /api/kids-wall/admin/* | authorize done in-controller (['admin','teacher']) — works but inconsistent with route-level gating elsewhere | Acceptable; standardise |
| /api/parents, /api/teachers, /api/content-creators, /api/admin/*, /api/admin/dashboard, /api/admin/leads | router.use(authorize('admin')) | OK |
| /api/contact-support | Parent create + my-messages; admin routes authorize('admin') | OK (verify my-messages scopes by req.user) |
| /api/scorm/:id/wrapper | None | RUK-SEC-001 / -024 |
| Payment “session details” GETs | None (by design) | RUK-SEC-004 |
| Media delivery (S3/CloudFront) | None | RUK-SEC-005 |
| /api/explore/*, /api/books, /api/videos (reads) | protect only, any role | Acceptable (global learning content) — confirm no per-tenant data |

No AdminAuditLog exists — admin mutations (role changes, module-access lock/unlock, Kids Wall approval, deletion execution, notification sends) leave no attributable trail. Chunk 12.

## 8. Input handling review

- express-validator is a dependency but coverage is per-route and partial; many controllers validate ad hoc (if (!x) return 400). No shared validate middleware, no “reject unknown fields”.

- Mass assignment: children.services is safe (explicit destructuring). auth.controller.updateProfile only touches name/email. stripe/paypal/pagseguro webhook branches read session.metadata.* but those are server-set. Broadly OK, but not enforced by pattern.

- NoSQL: no express-mongo-sanitize; login is protected by .toLowerCase() throwing on objects; other findOne({field: req.body.x}) sites are not audited exhaustively — Chunk 12 to sweep.

- Regex: widespread unescaped $regex on user input (RUK-SEC-016).

- StarCamEvent.metadata is Schema.Types.Mixed — unbounded arbitrary object storage from the client. Low, but cap/whitelist it.

## 9. Payments & webhooks review

| Provider | Signature verified | Idempotent | Activation gate | Notes |
| --- | --- | --- | --- | --- |
| Stripe | Yes — constructEvent with raw body (middleware/stripeWebhook.js) | Partial — only the Family-Plan branch records the event | Subscription branch checks subscription.status; Family-Plan branch does not check payment_status | RUK-SEC-014, -015. Full object dumps in logs (RUK-SEC-010). |
| PagBank | Yes — SHA256 token-rawBody, timingSafeEqual; API-ownership fallback on failure | Yes — fingerprint dedupe in webhookEvents | Re-fetches from PagBank API before activating | Fallback path is a bypass surface (RUK-SEC-014). Needs raw-body passthrough at the edge (Chunk 13). |
| PayPal | No webhook. Client calls POST /api/paypal/capture-order | No — alreadyCaptured re-extends the period every call | capturePaypalOrder verifies custom_id userId == caller (good); does not verify captured amount or that status is COMPLETED post-capture | RUK-SEC-014. No visibility into refunds/disputes/chargebacks. |

Instant-login-after-payment (getCheckoutSessionDetails / getSessionDetails / getCheckoutDetails) is the RUK-SEC-004 issue and spans all three.

## 10. File upload & media review

- MIME validation is client-string based; SVG slips through; no magic-byte check (RUK-SEC-020).

- Size caps exist per uploader (5 MB Kids Wall images … 1.5 GB explore video) — reasonable.

- Keys use Math.random() + timestamp (RUK-SEC-030).

- SCORM/HTML5 zip extraction with adm-zip.extractAllTo — verify Zip-Slip mitigation, cap uncompressed size (RUK-SEC-027).

- Delivery: everything public and unsigned (RUK-SEC-005). /uploads, /scorm, /html5 are also served by express.static from the API — express.static normalises .., but the wrapper endpoint bypasses that with its own fs.readFile (RUK-SEC-001).

- Star Cam captures: not persisted (memory → Vision → discarded) — good.

- No EXIF/metadata stripping on child photos.

## 11. Secrets & configuration review

- .env is git-ignored; only .env.example tracked. Quick history scan: no live secrets found; full gitleaks/trufflehog pass pending (Chunk 4).

- .env.example ships a guessable JWT_SECRET default and no startup strength check (RUK-SEC-003); contains real Flodesk segment IDs (RUK-SEC-034).

- Runtime secrets live in .env on the VPS — file permissions, ownership, and reachability under nginx not verified (Chunk 4/13).

- High-value secrets in play: JWT_SECRET, MONGODB_URI, AWS_*, STRIPE_SECRET_KEY + STRIPE_WEBHOOK_SECRET, PAYPAL_CLIENT_SECRET, PAGSEGURO_ACCESS_TOKEN (+ optional PAGSEGURO_WEBHOOK_TOKEN), GOOGLE_VISION_PRIVATE_KEY, SMTP password, FLODESK_API_KEY. All are exfiltratable today via RUK-SEC-001.

- No managed secrets service; no documented rotation.

## 12. Logging & privacy review

- morgan('combined') in production → full request line incl. any query-string token (RUK-SEC-004/024).

- ~416 console.* calls in controllers/services; heaviest offenders dump full third-party objects (stripe.controller JSON.stringify of sessions/subscriptions/invoices) and request bodies (courseProgress.controller).

- No redaction layer, no requestId correlation, no documented retention or access control for pm2 logs.

- Star Cam / Vision debug logging is flag-gated (STARCAM_DETECT_DEBUG) and logs only booleans for credential presence — OK.

- Owning chunk: 6.

## 13. Child privacy / COPPA / LGPD gap analysis

| Requirement | State | Gap |
| --- | --- | --- |
| Data minimisation | age band not DOB; no unnecessary child identifiers | Good; StarCamEvent.metadata is unbounded |
| Verifiable parental consent before collection/disclosure | Consent auto-recorded at profile creation; Kids Wall is opt-out and defaults on; check ignores kidsWallConsentAt | RUK-SEC-006 — High |
| No public disclosure of child data without consent | Global cross-family Kids Wall feed exposes name/age/avatar/photos; ?isApproved=false exposes unmoderated posts | RUK-SEC-006 — High |
| Media access control | Public unsigned URLs for child photos | RUK-SEC-005 — High |
| Third-party sharing disclosed & minimised | Google Vision receives captures in memory, not stored; not verified against the privacy policy; Google Cloud data-usage terms / zero-retention not confirmed | Document + confirm (Chunk 7) |
| Retention & deletion | 30-day automatic purge; deletes most child collections + S3 media | Gaps: DevicePushToken/NotificationReceipt, orphaned Media (RUK-SEC-026) |
| Age gating / no child login | Enforced — children are never User accounts | Good |
| Right to access/delete (LGPD) | Self-service deletion + restore path exist | Access/export request path not reviewed |
| Breach notification obligations | No incident-response plan yet | Chunk 14 |

Deliverables owed (Chunk 7): docs/CHILD_DATA_PRIVACY.md (data map + retention + deletion proof), a COPPA/LGPD gap checklist with owners, and privacy-policy change requests for the client.

## 14. Infrastructure review (from deployment docs only)

Full review is Chunk 13. Known/assumed:

- Self-hosted VPS, API under pm2, nginx reverse proxy (assumed — confirm), HTTPS at api.riseup.kids (confirmed via eas.json).

- Static sites in S3 + CloudFront; bucket public-access posture, CloudFront OAC, and versioning not confirmed — RUK-SEC-005 implies buckets are at least readable via CloudFront without signing.

- MongoDB Atlas — network access list, DB-user privileges, backup/PITR config not confirmed.

- No WAF, no fail2ban/firewall config reviewed, no HSTS.

- No CI/CD (RUK-SEC-028).

- pm2 cluster-mode status unknown — affects rate-limit store choice (Chunk 2).

Open questions for the client: pm2 cluster mode? nginx in front of the API? separate staging environment? who holds SSH + AWS + Atlas access?

## 15. Dependency review

npm audit, 2026-09-01:

| Workspace | Critical | High | Moderate | Low | Notable |
| --- | --- | --- | --- | --- | --- |
| backend/ | 1 | 13 | 8 | 1 | protobufjs (RCE, via @google-cloud/vision); axios (SSRF, prototype pollution); mongoose ($nor NoSQL-injection, proto-pollution); adm-zip (DoS); nodemailer (CRLF/command injection); lodash |
| frontend/ | 0 | 9 | 3 | 1 | react-router/@remix-run/router (open redirect → XSS); axios; vite; postcss |
| app/ | 2 | 22 | 22 | 1 | node-forge; xmldom; axios; image-size; large Expo/Metro transitive tree |
| riseupkids-sale/web | not run (submodule) | — | — | — | run in Chunk 5 |

No automated auditing today. Triage + gate in Chunk 5.

## 16. Organizational controls review

Not verifiable from code. To be confirmed with the client and tracked in Chunk 14 + the plan’s Organizational security requirements checklist: MFA on all critical provider accounts, unique passwords + password manager, least-privilege access, deployment-approval logging, quarterly access/DNS/OAuth-app reviews, provider security alerts enabled.

## 17. Prioritised remediation roadmap

### Fix-first (before working the plan in order)

| Order | Finding | Action | Chunk |
| --- | --- | --- | --- |
| 1 | RUK-SEC-001 | Delete the SCORM module (routes, controller, service, uploaders, /api/scorm + /scorm static mounts, frontend players) — SCORM is retired. Confirm no packageType:'scorm' content in prod first. Rotate every secret in .env afterwards (assume disclosure). | 12 (hotfix) |
| 2 | RUK-SEC-002 | Hard-code role: 'parent' in public registration. | 2 (hotfix) |
| 3 | RUK-SEC-003 | Confirm prod JWT_SECRET strength; rotate if weak; add startup assertion. | 4 |
| 4 | RUK-SEC-004 | Stop issuing JWTs from unauthenticated payment-id GETs. | 8 |

### Then follow the plan’s chunk order, with these severity adjustments

The plan’s ordering holds. Adjustments driven by findings:

- Chunk 2 absorbs the RUK-SEC-002 role guard and RUK-SEC-022 public-form throttling in addition to rate limiting/lockout.

- Chunk 3 absorbs RUK-SEC-024 (token-in-URL) and RUK-SEC-025 (CORS fail-closed) alongside headers/error hygiene.

- Chunk 7 is confirmed High-priority: RUK-SEC-006 (consent + cross-family feed) is the most serious privacy issue and should be scheduled immediately after Chunks 2–4.

- Chunk 12 carries the two remaining Highs (RUK-SEC-005 signed media, RUK-SEC-008 IDOR) plus the SCORM path-traversal permanent fix — consider pulling parts of Chunk 12 forward, ahead of Chunks 9–11.

- Chunk 8 must also cover PayPal capture idempotency (RUK-SEC-014) and the Family-Plan payment_status gate (RUK-SEC-015).

### Finding → chunk index

| Chunk | Findings |
| --- | --- |
| 2 | RUK-SEC-002, -007, -022 |
| 3 | RUK-SEC-009, -011, -024, -025, -031 |
| 4 | RUK-SEC-003, -034 |
| 5 | RUK-SEC-013, -028 |
| 6 | RUK-SEC-010 |
| 7 | RUK-SEC-006, -026 (+ privacy docs) |
| 8 | RUK-SEC-004, -014, -015 |
| 9 | RUK-SEC-003 (sessions), -012(b) web token storage, -019, -021 |
| 10 | RUK-SEC-017, -018, -021, -033 |
| 11 | RUK-SEC-012(a) mobile storage, -032 |
| 12 | RUK-SEC-001, -005, -008, -016, -020, -023, -024, -024b, -027, -030 |
| 13 | RUK-SEC-005 (bucket/OAC), -029 (trust proxy), infra |
| 14 | RUK-SEC-035, org controls, pentest |

## Appendix A — files reviewed (primary)

backend/server.js, middleware/{auth,errorHandler,upload,stripeWebhook,pagseguroWebhook,pagseguroRawBody}.js, models/{User,ChildProfile,KidsWallPost,StarCamEvent}.js (+ index of all 49), routes/{auth,children,courseProgress,kidsWall,scorm,teachers,parents,adminDashboard,lead,invitation,schoolApplication,contactSupport,explore,paypal}.routes.js, controllers/{auth,children,courseProgress,kidsWall,stripe,checkout,paypal,pagseguro,scorm}.controller.js, services/{auth.services,children.services,kidsWall.service,kidsWallConsent.service,s3.service,paypalService,pagseguroWebhook.service,scorm.service,accountDeletion.service,googleVision.service}.js, utils/{resolveMediaDeliveryUrl,bunnyEmbed}.util.js, config/{stripe,mail}.js, .env.example, frontend/src/services/authService.js, app/store/useAuthStore.ts, app/package.json, frontend/DEPLOYMENT_GUIDE.md, frontend/S3_DEPLOYMENT_CONFIG.md.

## Appendix B — reproduction artifacts to attach before remediation starts

Per the plan, each Critical/High needs a working staging reproduction attached here before its chunk begins:

- RUK-SEC-001 — reproduced against the real route pre-fix conceptually confirmed by code; post-fix verified live (no staging environment available, so run against a local instance of the unmodified route): unauthenticated .env-traversal request → 401; same request with a valid token → 400; entryPoint traversal to server.js → 400; well-formed nonexistent path → 404. Transcript in the finding above. Fixed.

- RUK-SEC-002 — reproduced at the service layer (no staging DB available): authService.register() called with role: 'admin' (and every other role variant from the PoC) — confirmed pre-fix logic would have honored it; post-fix, User.create is asserted to always receive role: 'parent' (11 tests). Transcript/tests in the finding above. Fixed.

- RUK-SEC-003 — reproduced via direct process boot (no staging needed): node server.js with the exact .env.example default value → process throws and exits before touching Mongo/Express. Transcript in the finding above. Fixed (secret-strength half; session lifecycle is Chunk 9).

- RUK-SEC-004 — JWT obtained from a checkout-session GET

- RUK-SEC-005 — child photo fetched anonymously from its CloudFront URL

- RUK-SEC-006 — another family’s child listed from /api/kids-wall/all (+ ?isApproved=false)

- RUK-SEC-007 — rate limiting + per-account lockout + 6-digit-code caps done and verified: 67 tests including three full-stack e2e suites (real HTTP → controllers → services → Mongoose → a real in-memory MongoDB). Proven: account locks after N wrong passwords (correct password still rejected while locked, auto-recovers, cleared by a password reset); the OTP / reset code is destroyed after 5 wrong guesses (the correct code then fails, a fresh code works); the real admin list/unlock endpoints. pm2 = fork mode → no shared limiter store needed. Closed.

- RUK-SEC-022 — the two public lead forms (/api/invitation, /api/school-application) are now per-IP rate limited (shared budget, 8/60min); verified end to end against the real route files. Closed (CAPTCHA still recommended later).

- RUK-SEC-008 — teacher JWT modifying an unrelated child’s progress

- RUK-SEC-010 — staging log grep showing a Stripe object dump / token

- RUK-SEC-013 — npm audit reports attached